PRODUCT REQUIREMENTS DOCUMENT

AI Interview Monitoring and Detection System

AI Interview Integrity Platform

PRD Version 1.0  |  Baseline Product Specification

One-line product definition An AI-powered platform that monitors online interviews in real time, analyzes multimodal candidate behaviour, detects and correlates suspicious signals associated with potential interview fraud or AI assistance, and provides evidence-based integrity risk indicators and reports for human review.

| Document Field | Value |
| --- | --- |
| Project | AI Interview Monitoring and Detection System |
| Product Category | AI Interview Integrity / Remote Interview Monitoring |
| Document | Product Requirements Document (PRD) |
| Version | 1.0 |
| Status | Baseline / Initial Product Definition |
| Primary Product Users | Recruiters and HR teams |
| Additional Users | Companies, universities/placement cells, online assessment and hiring platforms |
| Primary Product Goal | Improve visibility into interview-integrity signals during remote interviews |
| Development Principle | Evidence + Risk Indicators + Human Review |
| Current Scope | MVP-focused product definition; advanced capabilities remain future/TBD until validated |

| Team / Role | Name / Identifier |
| --- | --- |
| Team ID | ASIP-24EDAI01 |
| Team Lead | Asifur Rahman — 1AT24CD017 |
| Team Member | Aakash Raj — 1AT24CS001 |
| Team Member | Aarav Singh — 1AT24CS002 |
| Team Member | Ayush — 1AT24CS032 |
| Team Member | Ashwani Kumar Mishra — 1AT24CD030 |
| Team Member | Mohit Kumar — 1AT24CD122 |
| Faculty Guide | Professor Aishwarya Bagalkoti |

This PRD is the baseline for the SRS and all subsequent project documents.

# 1. Executive Summary

The AI Interview Monitoring and Detection System is proposed as a startup-like SaaS product focused on interview integrity for remote and online hiring or assessment workflows. The system is intended to provide recruiters and other authorized users with structured visibility into observable interview events and potential integrity risks while an interview is taking place.

The product combines multiple analysis areas rather than depending on a single cheating detector. The product direction includes webcam/video monitoring, screen/activity monitoring, audio and speech analysis, NLP-based response analysis, and a risk/evidence layer that correlates signals into alerts and an interview integrity report.

Core product principle The system should surface evidence, confidence and risk indicators for human review. It should not represent an AI-generated risk score as definitive proof that a candidate cheated or deceived an interviewer.

# 2. Product Vision

Build a trustworthy interview-integrity platform that helps organizations conduct remote interviews with greater visibility, consistent monitoring, and evidence-based review—while keeping the candidate experience transparent and avoiding unsupported claims about intent or deception.

## 2.1 Product Mission

Provide a structured monitoring and analysis layer around online interviews so recruiters can identify potentially suspicious events, review supporting evidence, and make their own informed hiring decisions.

## 2.2 Product Positioning

| Dimension | Product Position |
| --- | --- |
| Primary problem | Interview integrity and visibility during remote interviews |
| Primary user | Recruiter / HR professional |
| Core value | Real-time monitoring, correlated integrity signals, alerts, and evidence-based reporting |
| Differentiation direction | Multimodal integrity analysis rather than relying only on tab switching, snapshots, or a single detector |
| Decision model | Human decision supported by AI-generated evidence and risk indicators |
| Business direction | Potential SaaS for organizations and institutional hiring/assessment workflows; monetization is future scope |

# 3. Problem Statement

Remote hiring makes it possible to conduct interviews without requiring the candidate and interviewer to share the same physical environment. This creates an integrity challenge: a recruiter may have limited visibility into external assistance, unusual screen activity, multiple-person presence, or other observable events occurring during an interview.

Basic monitoring mechanisms can provide individual signals such as tab switching, webcam presence, or screen status, but these signals can be fragmented and difficult to interpret together. Recruiters therefore need a system that can collect relevant events, analyze them in context, surface potentially suspicious patterns, and preserve evidence for review.

Problem Recruiters conducting remote interviews need a practical way to monitor interview-integrity signals in real time and review potentially suspicious events without relying on a single, definitive automated judgment.

## 3.1 Consequences

Reduced visibility into the candidate's interview environment.

Difficulty identifying and correlating multiple suspicious signals during a live interview.

Manual effort required to review recordings or scattered monitoring information.

Risk of inconsistent interpretation when evidence is not timestamped or structured.

Potential for false accusations when a single ambiguous behaviour is treated as proof of cheating.

# 4. Product Goals and Non-Goals

## 4.1 Product Goals

Provide real-time monitoring of selected interview-integrity signals.

Detect and surface potentially suspicious observable events during an interview.

Correlate multiple signals into an interpretable integrity-risk view.

Provide recruiters with timely alerts for events that may require attention.

Preserve timestamped evidence and contextual information for post-interview review.

Generate an interview integrity report that summarizes relevant signals and events.

Provide a foundation that can later scale into a SaaS product and integrate with hiring/assessment platforms.

## 4.2 Non-Goals for Initial Product

Complete ATS.

Autonomous recruiter or hiring decision-maker.

Full online coding/assessment platform.

Payroll, HRMS, or employee-management functionality.

Custom large language model.

Guarantee of detecting cheating.

Using facial expression, gaze, voice stress, or similar signals as standalone proof of deception.

Mobile application in initial scope.

Microservices solely for appearance of scalability.

Payments/subscriptions before core product validation.

# 5. End Users and Stakeholders

| User / Stakeholder | Needs | Product Value |
| --- | --- | --- |
| Recruiter / HR | Monitor an interview and identify events requiring review | Live alerts, evidence, integrity view, report |
| Hiring Manager / Interviewer | Conduct an interview with integrity context | Contextual signals without replacing human judgment |
| Company / Organization | Standardize remote interview-integrity processes | Consistent workflow and auditable evidence |
| University / Placement Cell | Conduct online placement interviews | Structured monitoring and post-interview review |
| Online assessment / hiring platform | Add interview-integrity capabilities | Potential future API/integration layer |
| Candidate | Understand monitoring and complete interview transparently | Clear system checks, notice and non-punitive UX |
| System Administrator | Manage authorized users/configuration | Access control and operational visibility; detailed admin scope TBD |

# 6. Primary User Personas

## 6.1 Recruiter Persona

| Attribute | Description |
| --- | --- |
| Role | Recruiter / HR professional |
| Objective | Conduct and review remote interviews with integrity visibility |
| Pain points | Limited visibility, scattered signals, manual review, uncertainty around suspicious events |
| Key actions | Create interview, invite candidate, monitor, review alerts/evidence, view report |
| Success condition | Can quickly understand what happened and decide what requires human review |

## 6.2 Candidate Persona

| Attribute | Description |
| --- | --- |
| Role | Candidate participating in an online interview |
| Objective | Complete interview successfully in a transparent and stable environment |
| Pain points | Unclear technical requirements, connectivity/device issues, concern about opaque monitoring |
| Key actions | Open invite, system check, permissions, join, complete interview |
| Success condition | Understands the monitoring process and completes the interview without unnecessary friction |

# 7. Core Use Cases

| ID | Use Case | Primary Actor | Outcome |
| --- | --- | --- | --- |
| UC-001 | Create Interview | Recruiter | Interview session is configured and invitation details are generated. |
| UC-002 | Candidate System Check | Candidate | Camera, microphone, connectivity and relevant browser capabilities are checked. |
| UC-003 | Join Interview | Candidate | Candidate enters interview environment after required checks. |
| UC-004 | Monitor Interview | Recruiter/System | Selected video, audio and activity signals are processed during the session. |
| UC-005 | Detect Suspicious Event | AI Monitoring System | Potentially suspicious event is generated with timestamp and confidence/context. |
| UC-006 | Alert Recruiter | System/Recruiter | Relevant live alert is displayed for recruiter review. |
| UC-007 | Review Evidence | Recruiter | Recruiter inspects event context and supporting evidence. |
| UC-008 | Generate Interview Report | System/Recruiter | Post-interview integrity summary is produced. |

# 8. User Journeys

## 8.1 Recruiter Journey

Recruiter signs in.

Recruiter opens dashboard.

Recruiter creates interview and configures required details.

System creates an interview session and invitation mechanism.

Candidate joins through invitation.

Candidate completes required system check.

Interview begins.

Monitoring components collect permitted signals.

Analysis components identify potentially suspicious events.

Risk/evidence layer correlates relevant events.

Recruiter receives live alerts where configured.

Recruiter reviews event evidence during or after interview.

Interview ends.

System produces a structured integrity report.

## 8.2 Candidate Journey

Candidate opens invitation.

Candidate sees relevant instructions and monitoring disclosure.

Candidate completes system check.

Candidate grants required browser/device permissions where necessary.

Candidate enters interview room.

Candidate completes interview.

Candidate receives completion confirmation.

# 9. MVP Definition

The MVP is deliberately narrower than the long-term product vision. Its objective is to prove that a usable interview workflow can capture selected monitoring signals, identify suspicious events, and provide useful real-time alerts and evidence.

| ID | Capability | Priority | Definition |
| --- | --- | --- | --- |
| MVP-001 | Authentication / roles | P0 | Basic authorized access for recruiter and candidate workflows. |
| MVP-002 | Interview creation | P0 | Recruiter can create and manage an interview session. |
| MVP-003 | Candidate system check | P0 | Pre-interview checks for camera/microphone/connectivity/browser capabilities. |
| MVP-004 | Interview room | P0 | Candidate can enter and participate in the online interview workflow. |
| MVP-005 | Webcam monitoring | P0 | Capture/analyze selected observable video signals during the interview. |
| MVP-006 | Suspicious behaviour events | P0 | Generate structured events from supported monitoring signals. |
| MVP-007 | Real-time alerts | P0 | Surface selected high-priority events to recruiter. |
| MVP-008 | Evidence/event history | P0 | Store timestamped event information needed for review. |
| MVP-009 | Basic integrity view/report | P1 | Summarize observed events and risk indicators after the interview. |

## 9.1 Deferred from MVP

Advanced audio/voice analysis.

Advanced NLP-based AI-assistance analysis.

Deepfake detection.

Advanced identity verification.

ATS integrations.

Enterprise organization management.

Subscription/payment infrastructure.

Large-scale multi-tenant production infrastructure.

Advanced analytics and benchmarking.

# 10. Product Functional Requirements

These are product-level baseline requirements. The SRS will convert them into detailed software requirements, acceptance criteria, data requirements, interfaces and technical constraints.

| ID | Requirement | Description | Scope |
| --- | --- | --- | --- |
| PRD-FR-001 | Authentication and Roles | Support authorized access for defined user roles, at minimum recruiter and candidate workflows. | MVP |
| PRD-FR-002 | Interview Creation | Recruiter can create an interview session with information required to invite/manage a candidate. | MVP |
| PRD-FR-003 | Candidate System Check | Provide pre-interview checks for required camera, microphone, connectivity and relevant browser capabilities. | MVP |
| PRD-FR-004 | Interview Room | Provide a controlled online environment in which the candidate can participate. | MVP |
| PRD-FR-005 | Video Monitoring | Process selected observable webcam signals relevant to interview integrity. | MVP |
| PRD-FR-006 | Suspicious Event Detection | Generate structured events when supported monitoring logic identifies potentially suspicious observable behaviour. | MVP |
| PRD-FR-007 | Real-Time Alerts | Provide real-time alerts for configured events requiring recruiter attention. | MVP |
| PRD-FR-008 | Evidence Context | Associate detected events with timestamps and available supporting context/evidence. | MVP |
| PRD-FR-009 | Risk / Integrity View | Provide an interpretable view of relevant integrity signals and risk indicators. | MVP/P1 |
| PRD-FR-010 | Interview Report | Provide a post-interview summary of relevant monitoring events, evidence and integrity indicators. | P1 |
| PRD-FR-011 | Audio Analysis | May analyze selected audio/speech signals to support integrity analysis. | Future/Proposed |
| PRD-FR-012 | NLP Analysis | May analyze transcripts and response characteristics for potential AI-assistance signals. | Future/Proposed |
| PRD-FR-013 | Screen Activity Monitoring | May capture technically accessible screen/window/activity signals relevant to interview integrity. | Proposed |
| PRD-FR-014 | Review Workflow | Should allow recruiter to inspect individual events rather than relying only on an aggregate score. | P1 |

# 11. AI and Integrity-Analysis Requirements

The AI layer is a product capability, not a claim that automated models can directly observe intent. The initial direction uses specialized signal detectors and a correlation/risk layer.

| Analysis Area | Potential Signals | Product Treatment |
| --- | --- | --- |
| Computer Vision | Face presence, multiple faces, head/gaze direction, selected movement/activity signals | Observable signals with confidence and timestamp |
| Audio / Speech | Speech capture, transcript, pauses, speaking-rate or other supported audio features | Contextual signals; not standalone deception proof |
| NLP | Transcript characteristics, response timing, linguistic patterns, technical relevance | Potential AI-assistance indicators; requires validation |
| Screen / Activity | Window/tab focus, screen-sharing state, technically accessible activity events | Event-based evidence where technically and ethically appropriate |
| Integrity / Risk Engine | Combination of multiple events and confidence values | Risk indicator and evidence summary for human review |

AI safety and fairness requirement No individual signal—such as looking away, pausing, facial expression, voice characteristics, or unusual wording—should be treated as conclusive evidence of cheating or deception. The product should communicate uncertainty and preserve a human-review step.

# 12. Alert Requirements

| Alert Attribute | Requirement |
| --- | --- |
| Event ID | Each alert/event should have a unique identifier. |
| Interview ID | Each alert must be associated with its interview session. |
| Timestamp | Each alert should identify when the event occurred. |
| Event Type | Alert should identify the observable event category. |
| Severity | Severity should use a defined scale; exact thresholds are TBD until validated. |
| Confidence | Model-based confidence should be preserved separately from severity. |
| Evidence Reference | Alert should point to available supporting evidence/context where applicable. |
| Model Version | Model-generated events should record relevant model/rule version where applicable. |
| Review Status | Later versions should support a review state such as unreviewed/reviewed/needs investigation. |

# 13. Reporting Requirements

A post-interview report is intended to summarize evidence rather than issue an automatic hiring verdict.

Interview identification and timing.

Candidate/interview metadata permitted by the workflow.

Detected events with timestamps.

Event severity and confidence where available.

Supporting evidence references.

Aggregate integrity-risk indicators, if implemented.

Summary of notable events.

Human review notes/status where implemented.

Report boundary The report should not state that a candidate definitely cheated solely because an AI model produced a risk signal.

# 14. UI/UX Product Requirements

| Screen | Primary User | Purpose | Priority |
| --- | --- | --- | --- |
| Landing / Welcome | All | Explain product and entry points | P1 |
| Login | Recruiter | Secure access | P0 |
| Recruiter Dashboard | Recruiter | Overview of interviews and alerts | P0 |
| Create Interview | Recruiter | Configure interview session | P0 |
| Interview List | Recruiter | View/manage interviews | P1 |
| Live Interview Monitoring | Recruiter | Observe live signals, alerts and evidence | P0 |
| Alert Details | Recruiter | Inspect event context/evidence | P0/P1 |
| Interview Report | Recruiter | Review post-interview summary | P1 |
| Candidate Dashboard | Candidate | Access upcoming/completed interview flow | P1 |
| Pre-Interview System Check | Candidate | Validate device/browser conditions | P0 |
| Interview Room | Candidate | Participate in interview | P0 |
| Interview Completion | Candidate | Confirm completion and next steps | P1 |

## 14.1 UX Principles

Transparency: clearly explain what is being monitored and why.

Evidence-first: show underlying event/context instead of only an opaque score.

Non-punitive candidate experience.

Low cognitive load for recruiters.

Consistent severity, confidence and event terminology.

Accessibility and usability considered during UI/UX design.

# 15. Product Data Requirements

| Concept | Product Purpose |
| --- | --- |
| User | Represents an authorized person using the system. |
| Recruiter | Represents recruiter/HR profile and permissions. |
| Candidate | Represents interview participant. |
| Interview Session | Central entity connecting recruiter, candidate, timing and interview state. |
| Monitoring Event | Timestamped observable event produced by a monitoring component. |
| AI Analysis Result | Model/rule output associated with an interview or event. |
| Alert | Recruiter-facing notification generated from relevant events. |
| Evidence Reference | Reference to supporting media/context associated with an event. |
| Final Report | Post-interview summary of relevant integrity information. |

Data design principle Prefer event-based evidence and references over retaining every raw frame indefinitely. Retention, storage duration and exact media handling are technical/privacy decisions for later documents.

# 16. Security, Privacy and Trust Requirements

Use role-based access so users can access only appropriate information.

Protect authentication credentials using standard secure password-storage practices when passwords are used.

Protect sensitive interview information and evidence in transit and at rest where applicable.

Provide candidate-facing monitoring disclosure and required permissions explicitly.

Define data-retention policy before production deployment.

Audit access to interview recordings/evidence in production-grade implementation.

Minimize unnecessary collection and retention of personal data.

Do not allow AI-generated integrity indicators to automatically determine employment outcomes.

Detailed security controls, privacy requirements, retention periods, encryption implementation, authentication protocol and compliance requirements will be specified in the SRS and architecture documents.

# 17. Product-Level Non-Functional Requirements

| ID | Area | Requirement | Status |
| --- | --- | --- | --- |
| PRD-NFR-001 | Usability | Core recruiter workflows should be understandable without extensive training. | Confirmed |
| PRD-NFR-002 | Performance | Live monitoring should operate with sufficiently low delay for practical alerts; exact target latency is TBD until benchmarking. | TBD |
| PRD-NFR-003 | Security | Authorized access and role separation are required. | Confirmed |
| PRD-NFR-004 | Privacy | Monitoring disclosure, data minimization and retention controls are required. | Confirmed |
| PRD-NFR-005 | Reliability | Monitoring should degrade gracefully when a non-critical analysis component fails. | Proposed |
| PRD-NFR-006 | Scalability | Architecture should permit future concurrent interviews without a complete rewrite. | Confirmed |
| PRD-NFR-007 | Maintainability | AI and monitoring modules should be separable enough to evolve independently. | Confirmed |
| PRD-NFR-008 | Observability | Production implementation should provide logs/metrics sufficient to diagnose monitoring failures. | Future/Proposed |

# 18. Initial Technology Direction

This is the current technology direction established during project planning. It is a baseline for architecture work, not a claim that every component has already been implemented.

| Layer | Current Direction | Status / Notes |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind CSS | Baseline direction |
| Application Backend | Node.js + Express.js | Baseline direction |
| AI Service | Python + FastAPI | Baseline direction |
| Database | MongoDB | Baseline direction |
| Computer Vision | OpenCV + MediaPipe | Baseline direction |
| NLP | Transformers / BERT-family tooling where justified | Proposed; model selection requires validation |
| Speech / Audio | Local speech-to-text model + Librosa where useful | Proposed; exact model TBD |
| Real-Time Communication | WebRTC + Socket.io | Baseline direction; exact architecture TBD |
| Containerization | Docker | Baseline direction |
| Deployment | Cloud/free-tier options during validation; production provider TBD | Do not treat free tiers as guaranteed production infrastructure |

Architecture constraint Do not introduce microservices, Kubernetes, paid infrastructure, or many AI models merely to make the project appear enterprise-grade. Prioritize a modular, testable system that can later be decomposed if actual scale requires it.

# 19. Product Success Criteria

Success criteria are measurable validation goals. No value below is claimed as already achieved.

| Area | Success Criterion | Status |
| --- | --- | --- |
| Workflow | Recruiter can create an interview and candidate can complete the intended flow. | To validate |
| Monitoring | Supported monitoring signals can be captured consistently during a test interview. | To validate |
| Detection | Supported suspicious-event scenarios can be detected under controlled test conditions. | To measure |
| Alerts | Relevant events can be surfaced to recruiter during interview with measured latency. | To measure |
| Evidence | Detected events can be linked to timestamps and available evidence/context. | To validate |
| Reporting | Post-interview report summarizes detected events understandably. | To validate |
| Model quality | Precision, recall, F1 and false-positive/false-negative behaviour are measured on a defined test set. | To measure |
| Usability | Target users can complete core workflows with acceptable friction in pilot testing. | To validate |
| Scalability | Concurrent-interview capacity is benchmarked rather than assumed. | Future validation |

# 20. Assumptions

The initial product will operate in a browser-based environment.

Candidates will use devices with a supported camera, microphone and browser.

Required browser permissions can be obtained where selected functionality needs them.

Initial prototype will use a controlled development/testing environment before production-scale deployment.

Open-source/local AI models may be used during the prototype stage to reduce development cost.

Exact detectable events depend on browser capabilities, OS constraints, model performance and available datasets.

Real-time monitoring will require efficient sampling and event processing rather than necessarily running expensive inference on every frame.

Model performance must be measured on representative, consent-based test scenarios before claims are made.

# 21. Product Risks and Mitigations

| Risk | Impact | Mitigation / Product Response |
| --- | --- | --- |
| False positives | Legitimate behaviour may be flagged. | Use confidence, evidence and human review; do not treat single signals as proof. |
| False negatives | Some suspicious behaviour may not be detected. | Use multiple signal sources, continuous testing and clear limitations. |
| AI arms race | Candidates/tools may adapt. | Use layered signals and replaceable detection modules. |
| Privacy concerns | Video/audio/screen monitoring may involve sensitive data. | Transparent disclosure, minimization, retention controls and access control. |
| Browser limitations | Some monitoring capabilities may not be accessible. | Define capability matrix and graceful degradation. |
| Dataset limitations | Poor/non-representative data can reduce validity. | Use controlled, consent-based scenarios and report limitations. |
| Real-time performance | Heavy inference may cause delay/resource use. | Event-driven processing, sampling and benchmarking. |
| Overreliance on score | Users may treat risk score as hiring verdict. | Evidence-first UX, uncertainty and human review. |
| Infrastructure cost | Media processing/concurrency can exceed free tiers. | Prototype locally; benchmark actual resource needs before production. |

# 22. Responsible AI and Ethical Requirements

The system should not make an automatic employment decision.

Distinguish observable behaviour from inferred intent.

Risk indicators should have supporting evidence and, where applicable, confidence.

Ambiguous signals should not be represented as certain findings.

Candidate-facing disclosure should explain relevant monitoring at an understandable level.

Evaluate false positives and false negatives, not accuracy alone.

Potential bias from facial, voice, language or behavioural signals is a validation risk.

Human review remains part of the integrity decision process.

# 23. Product Boundaries

| Inside Product Boundary | Outside Initial Boundary |
| --- | --- |
| Remote interview monitoring | Full ATS |
| Observable integrity signals | Automated hiring decisions |
| Real-time alerts | Payroll / HRMS |
| Evidence/event tracking | Full online coding platform |
| Interview integrity report | Custom foundation model |
| Candidate system checks | Mobile application |
| Modular AI analysis | Payments/subscriptions in MVP |

# 24. High-Level Product Roadmap

| Stage | Focus | Indicative Capabilities | Status |
| --- | --- | --- | --- |
| Stage 1 — MVP | Prove core workflow | Authentication, interview creation, system check, interview room, webcam monitoring, suspicious events, live alerts | Current |
| Stage 2 — Integrity Intelligence | Increase signal coverage | Audio/speech analysis, NLP analysis, richer evidence, integrity reporting | Future |
| Stage 3 — Productization | Improve recruiter workflow | Advanced dashboards, review workflows, analytics, organization management | Future |
| Stage 4 — Integrations | Connect hiring ecosystems | ATS/API integrations, scheduling and platform integrations | Future |
| Stage 5 — Enterprise | Scale and governance | Multi-tenant architecture, enterprise controls, deployment options, advanced analytics | Future |

# 25. Initial Requirement Traceability Baseline

| PRD Requirement | Next Document Mapping | Later Validation |
| --- | --- | --- |
| PRD-FR-001 Authentication | SRS authentication requirements | TEST-AUTH-* |
| PRD-FR-002 Interview Creation | SRS interview-management requirements | TEST-INT-* |
| PRD-FR-003 System Check | SRS candidate pre-check requirements | TEST-CHECK-* |
| PRD-FR-004 Interview Room | SRS interview-room requirements | TEST-ROOM-* |
| PRD-FR-005 Video Monitoring | SRS + AI/CV specification | TEST-CV-* |
| PRD-FR-006 Suspicious Event Detection | SRS + AI specification | TEST-DETECT-* |
| PRD-FR-007 Real-Time Alerts | SRS + architecture | TEST-ALERT-* |
| PRD-FR-008 Evidence Context | SRS + database specification | TEST-EVIDENCE-* |
| PRD-FR-009 Risk / Integrity View | SRS + AI + UI/UX | TEST-RISK-* |
| PRD-FR-010 Interview Report | SRS + database + UI/UX | TEST-REPORT-* |

# 26. Open Decisions / TBD Items

| ID | Decision Needed | Why It Matters | Target Document |
| --- | --- | --- | --- |
| TBD-001 | Exact list of MVP suspicious events | Defines CV/event detection scope | SRS + AI/ML |
| TBD-002 | Exact severity levels and thresholds | Controls alert behaviour | SRS + AI/ML |
| TBD-003 | Exact risk-score formula, if used | Defines integrity aggregation | AI/ML |
| TBD-004 | Exact speech-to-text model | Affects audio/NLP architecture | AI/ML |
| TBD-005 | Exact NLP model(s) | Affects inference, accuracy and cost | AI/ML |
| TBD-006 | Browser-accessible screen/activity signals | Feasibility varies by browser/platform | Architecture |
| TBD-007 | Media retention period | Privacy, storage and cost | SRS + Infrastructure |
| TBD-008 | Exact cloud/deployment provider | Depends on benchmark and budget | Infrastructure |
| TBD-009 | Production concurrency target | Required for scalability planning | Architecture + Testing |
| TBD-010 | Pilot population and evaluation protocol | Needed for meaningful validation | Testing + Roadmap |

# 27. Dependencies and Constraints

Browser permissions and platform APIs constrain monitoring capabilities.

AI model quality depends on training/evaluation data and selected model architecture.

Real-time processing depends on CPU/GPU resources and optimization.

Audio/video evidence increases storage and privacy requirements.

Production deployment cost depends on concurrency, inference, storage and retention.

Third-party services must be evaluated for cost, availability, privacy and terms before production adoption.

# 28. PRD Acceptance Baseline

Core problem and target users are clearly defined.

MVP scope is distinguishable from future scope.

Product requirements have stable IDs.

Candidate and recruiter journeys are defined.

AI capabilities are described as signals/risk indicators rather than definitive proof.

Success criteria are measurable and contain no fabricated results.

Security, privacy and responsible-AI considerations are included.

Open technical decisions are explicitly marked TBD rather than silently assumed.

Requirement traceability can be carried into the SRS.

# 29. Handoff to Document 2 — SRS

The SRS must derive its software requirements from this PRD. It should not introduce unrelated product capabilities. It will expand this baseline into precise functional and non-functional requirements, actors, system behaviour, interfaces, validation rules, error handling, security requirements, data requirements and acceptance criteria.

Baseline handoff PRD v1.0 is the product baseline. Any contradiction discovered during SRS creation should be surfaced explicitly and resolved as a documented product decision before it propagates into architecture, database, AI/ML, UI/UX, development or testing documents.