TESTING & EVALUATION PLAN

# AI Interview Monitoring and Detection System

Document 9 — Testing & Evaluation Plan

Version 1.0  |  Derived from PRD v1.0 and UI/UX Specification v1.0

Evaluation chain Requirements → Features → AI/Software Components → Test Scenarios → Expected Behaviour → Metrics → Acceptance Criteria → Evidence → Release Decision

| Document Field | Value |
| --- | --- |
| Product | AI Interview Monitoring and Detection System |
| Document | Document 9 — Testing & Evaluation Plan |
| Baseline Documents | PRD v1.0; UI/UX Specification v1.0 |
| Testing Objective | Verify functional correctness, usability, reliability, security/privacy controls and AI detection behaviour |
| Primary Principle | Measure actual behaviour; do not claim performance before testing |
| AI Evaluation Principle | Report precision/recall/F1, false positives/negatives and latency where applicable |
| Decision Model | Evidence-based release decision with explicit limitations |
| Current Status | Plan / baseline; results to be populated after implementation and experiments |

# 1. Purpose

This document defines how the AI Interview Monitoring and Detection System will be tested and evaluated from product workflow through software components, real-time monitoring, AI models, user experience and system-level behaviour.

The plan is intentionally traceable to the product requirements. It distinguishes software correctness from AI model quality and does not treat an accurate software implementation as evidence that an AI model can reliably infer cheating or deception.

# 2. Scope

| Testing Area | Included in This Plan | Initial Scope |
| --- | --- | --- |
| Functional testing | Authentication, roles, interviews, system check, interview room, monitoring, alerts, reports | MVP/P1 |
| Integration testing | Frontend ↔ backend ↔ AI service ↔ event flow | MVP |
| Real-time testing | Event delivery, alert delivery and measured latency | MVP |
| Computer-vision evaluation | Supported observable video events | MVP |
| Audio/NLP evaluation | Speech/NLP capabilities when implemented | Future/P1 |
| Risk/integrity engine | Signal aggregation and event presentation | MVP/P1 |
| UI/UX testing | Navigation, states, responsive behaviour and usability | MVP |
| Security/privacy testing | Authentication, authorization, data access and monitoring disclosure | MVP |
| Performance/scalability | Resource usage, latency and controlled concurrency | MVP/Future |
| Acceptance testing | End-to-end workflows against defined acceptance criteria | MVP |

# 3. Testing Principles

Trace every material test back to a requirement, feature or system behaviour.

Test normal and abnormal paths.

Test both detection and non-detection scenarios to expose false positives.

Separate model confidence from event severity.

Do not use aggregate accuracy alone for AI evaluation.

Do not invent or estimate final performance metrics before experiments are run.

Record test environment, model/rule version and dataset version for reproducibility.

Use controlled, consent-based scenarios for interview-integrity experiments.

Treat AI findings as signals requiring human interpretation, not definitive proof of intent.

Repeat critical tests after changes to models, rules, browser behaviour or real-time infrastructure.

# 4. Traceability Model

The testing process follows the chain requested for this project:

| Layer | Example | Trace ID Pattern |
| --- | --- | --- |
| Requirement | Video monitoring must process selected observable webcam signals | PRD-FR-005 / SRS-FR-* |
| Feature | Webcam monitoring module | FEAT-CV-* |
| Component | CV detector / event generator | AI-CV-* |
| Scenario | Controlled multiple-face scenario | SCN-CV-* |
| Test case | Verify multiple-face event is generated | TEST-CV-* |
| Metric | Precision, recall, F1, false-positive rate, latency | MET-CV-* |
| Acceptance criterion | Detection behaviour meets the approved threshold/condition | AC-CV-* |
| Evidence | Test log, event record, screenshot/video reference, metric report | EVID-* |

Traceability rule A test result without a known requirement, feature or evaluation objective is not automatically a product acceptance result. Likewise, a requirement without a corresponding validation method remains unverified.

# 5. Test Levels

| Level | Purpose | Typical Examples |
| --- | --- | --- |
| Unit | Validate isolated functions/modules. | Validation functions, event classification logic, UI components. |
| Component | Validate a complete module in isolation. | CV pipeline, alert processor, report generator. |
| Integration | Validate communication between modules. | Frontend/backend, backend/AI service, event pipeline. |
| System | Validate the complete product workflow. | Create interview → system check → interview → alert → report. |
| End-to-end | Validate realistic user journeys. | HR creates session and interviewer monitors interviewee. |
| AI/ML evaluation | Measure model/detector behaviour on controlled data. | CV detection, NLP classifier, risk engine. |
| Performance | Measure latency/resource/concurrency behaviour. | Real-time alert latency, CPU/GPU/memory, concurrent sessions. |
| Security/privacy | Identify unauthorized access and privacy-control failures. | Role bypass, evidence access, permission flows. |
| Usability/accessibility | Validate understandable and usable UI. | Navigation, keyboard access, error recovery. |

# 6. Environment Strategy

| Environment | Purpose | Data |
| --- | --- | --- |
| Local Development | Fast unit/component testing. | Synthetic/test data only |
| Integration | Validate connected application services. | Controlled test data |
| Staging / Demo | Validate end-to-end workflows before pilot. | Consent-based test participants/data |
| Pilot | Validate product behaviour with a limited real-world workflow. | Explicitly authorized/consented data |
| Production | Only after acceptance criteria and security/privacy checks are satisfied. | Production data under approved policy |

## 6.1 Test Configuration Record

Application version / Git commit.

Frontend version.

Backend version.

AI service version.

Model identifier/version where applicable.

Rule/policy version where applicable.

Browser and operating system.

CPU/GPU/RAM configuration where relevant.

Network conditions for real-time tests.

Dataset version and scenario labels.

# 7. Functional Test Strategy

| Area | Core Validation |
| --- | --- |
| Authentication | Valid login, invalid credentials, session handling and role-aware access. |
| HR workflow | Create/manage interviews, view users and access permitted reports. |
| Interviewer workflow | View assigned interviews, enter live monitoring, review alerts/evidence. |
| Interviewee workflow | Open interview, complete system check, join room, complete interview. |
| Monitoring | Supported signals produce expected events under controlled scenarios. |
| Alerts | Relevant events are delivered and rendered correctly. |
| Evidence | Events retain timestamp and available evidence reference. |
| Reports | Report summarizes events and available integrity indicators. |
| Error handling | Recoverable failures provide useful user feedback. |

# 8. Core Test Scenario Catalog

| Scenario ID | Scenario | Setup | Expected Behaviour | Requirement | Test Case |
| --- | --- | --- | --- | --- | --- |
| SCN-AUTH-001 | Valid HR login | Valid authorized HR credentials | HR dashboard is displayed | PRD-FR-001 | TEST-AUTH-001 |
| SCN-AUTH-002 | Invalid login | Invalid credentials | Access denied; no authenticated session | PRD-FR-001 | TEST-AUTH-002 |
| SCN-AUTH-003 | Role authorization | User attempts unauthorized role/resource | Access is denied by authorization layer | PRD-FR-001 | TEST-AUTH-003 |
| SCN-INT-001 | Create interview | HR enters valid interview data | Interview session is created | PRD-FR-002 | TEST-INT-001 |
| SCN-CHECK-001 | System check success | Supported camera/microphone/network/browser | Checks pass and Continue becomes available | PRD-FR-003 | TEST-CHECK-001 |
| SCN-CHECK-002 | Permission denied | Camera or microphone permission denied | Clear recovery instructions; interview not incorrectly marked ready | PRD-FR-003 | TEST-CHECK-002 |
| SCN-ROOM-001 | Join interview | Authorized interviewee + joinable session | Interview room opens | PRD-FR-004 | TEST-ROOM-001 |
| SCN-CV-001 | Normal single-person interview | One authorized participant, normal behaviour | No unsupported suspicious event generated | PRD-FR-005/006 | TEST-CV-001 |
| SCN-CV-002 | Multiple-face scenario | Controlled second-person appearance | Supported multiple-face event is generated with timestamp/confidence where applicable | PRD-FR-005/006 | TEST-CV-002 |
| SCN-CV-003 | Out-of-frame scenario | Participant leaves camera view | Supported face-presence event is generated according to defined logic | PRD-FR-005/006 | TEST-CV-003 |
| SCN-ALERT-001 | Live alert delivery | Supported event generated during active interview | Recruiter/interviewer receives live alert | PRD-FR-007 | TEST-ALERT-001 |
| SCN-EVID-001 | Evidence retrieval | Open a detected event | Relevant timestamp/context/evidence is displayed | PRD-FR-008 | TEST-EVID-001 |
| SCN-REPORT-001 | Generate report | Completed interview with events | Report summarizes events and indicators | PRD-FR-010 | TEST-REPORT-001 |
| SCN-SEC-001 | Unauthorized evidence access | User without permission requests evidence | Access denied | Security requirement | TEST-SEC-001 |

Important scenario rule The scenario catalogue must include normal/legitimate behaviour as well as suspicious-event scenarios. This is necessary to measure false positives and prevent a detector from appearing successful simply because it flags many events.

# 9. AI/ML Evaluation Dataset Plan

AI evaluation must use a defined dataset rather than anecdotal demonstrations. The project should create or curate controlled, consent-based scenarios appropriate to each model/component.

| Scenario Class | Example | Labeling Direction |
| --- | --- | --- |
| Normal | Candidate remains in frame and answers normally. | Normal |
| Multiple person | Another person appears in the camera view. | Target event / suspicious signal |
| Face absence | Candidate leaves camera view for a defined interval. | Target event / signal |
| Looking away | Candidate looks away during an answer. | Observable signal; not proof of cheating |
| Secondary-device assistance | Controlled scenario representing possible external assistance. | Target event only if observable/technically detectable |
| Tab/window change | Controlled focus change where technically accessible. | Target activity event |
| AI-assisted response | Controlled use of an external AI assistant. | Evaluation scenario; detection validity must be measured |
| Speech variation | Different speaking speeds, pauses or accents. | Normal diversity / robustness test |

Exact dataset size, collection protocol, annotation schema, train/validation/test split and participant sampling are TBD until the AI/ML specification and implementation plan are finalized.

# 10. Dataset Quality and Leakage Controls

Keep evaluation examples separate from training/tuning data where supervised learning is used.

Avoid placing near-duplicate frames or recordings of the same session across train and test sets.

Record participant/session identifiers so leakage can be checked.

Document how synthetic and real-world consented examples are mixed.

Preserve class definitions and label criteria.

Version the dataset and annotation rules.

# 11. AI/ML Evaluation Metrics

| Metric | Purpose | Required Interpretation |
| --- | --- | --- |
| Accuracy | Overall proportion of correct predictions. | Useful only with appropriate class distribution; not sufficient alone. |
| Precision | How often positive detections are correct. | Important for controlling false alarms. |
| Recall | How much of the target-event set is detected. | Important for understanding missed events. |
| F1-score | Balances precision and recall. | Useful summary where both matter. |
| False Positive Rate | Frequency of normal cases incorrectly flagged. | Critical for interview-integrity use. |
| False Negative Rate | Frequency of target cases missed. | Shows detection limitations. |
| Confusion Matrix | Breaks down predicted vs actual classes. | Required for classification evaluation. |
| Detection Latency | Time between observable event and system event/alert. | Critical for real-time monitoring. |
| Robustness | Performance across supported conditions. | Test lighting, camera position, network, speech variation where relevant. |

No fabricated metrics The project must not state an accuracy, precision, recall, F1-score, false-positive rate or latency until it has been measured on a defined test setup. Any reported value must include dataset/version, test conditions and model/rule version.

# 12. Threshold and Decision Evaluation

If a model outputs a probability/confidence or a risk score, threshold selection must be evaluated rather than assumed. Thresholds should be tested against the trade-off between false positives and false negatives.

| Decision Item | Status |
| --- | --- |
| Exact confidence threshold | TBD |
| Alert severity thresholds | TBD |
| Risk-score aggregation formula | TBD |
| Minimum evidence requirement for high-priority alert | TBD |
| Human-review escalation rule | TBD |

Thresholds should be documented with their rationale and versioned when changed.

# 13. Real-Time Monitoring Evaluation

| Test | Measurement |
| --- | --- |
| Event generation latency | Time from detectable event condition to internal event creation. |
| Alert delivery latency | Time from event creation to recruiter/interviewer alert display. |
| Event ordering | Whether timestamps/order remain coherent under concurrent events. |
| Duplicate events | Whether one event causes unintended repeated alerts. |
| Dropped events | Whether events are lost under controlled network/load conditions. |
| Recovery | Behaviour after temporary network/service interruption. |
| Resource usage | CPU/GPU/memory/network usage under defined test conditions. |

Exact latency targets are not yet defined in the PRD and therefore remain TBD until the prototype can be benchmarked.

# 14. Integration Test Matrix

| Integration | Validation |
| --- | --- |
| Frontend ↔ Backend | Authentication, interview data, session state and report retrieval. |
| Backend ↔ AI Service | Input delivery, output schema, timeout/error handling and version metadata. |
| Monitoring ↔ Event Engine | Observable signal becomes structured event. |
| Event Engine ↔ Alert Service | Eligible event becomes live alert. |
| Event Store ↔ Report | Stored events appear correctly in report. |
| WebRTC ↔ Interview Session | Media/session state remains consistent. |
| Socket.io ↔ UI | Live events/alerts render without stale state. |

# 15. UI/UX Testing

| UI/UX Area | Tests |
| --- | --- |
| Public website | Navigation, CTA, content hierarchy, responsive layout. |
| Authentication | Validation, error states, role-aware routing. |
| HR dashboard | Cards, tables, filters, navigation and empty states. |
| Interviewer dashboard | Assigned interview data and live-session entry. |
| Live monitoring | Event stream, alert visibility, evidence interaction, session state. |
| Interviewee system check | Permission states, success/failure, recovery guidance. |
| Interview room | Media controls, connection state, monitoring notice. |
| Reports | Timeline, event details, evidence and risk-indicator interpretation. |
| Responsive | Desktop/tablet/mobile behaviour according to UI/UX specification. |
| Accessibility | Keyboard navigation, focus, labels, contrast and non-colour-only meaning. |

# 16. Security and Privacy Testing

| Test Area | Validation |
| --- | --- |
| Authentication | Invalid credentials cannot create authenticated access. |
| Authorization | HR/interviewer/interviewee cannot access unauthorized resources. |
| Session handling | Expired/invalid sessions are rejected appropriately. |
| Evidence access | Only authorized users can retrieve protected evidence. |
| Input validation | Malformed/unexpected inputs do not bypass validation. |
| Sensitive data exposure | UI/API responses do not expose unnecessary secrets or protected information. |
| Monitoring disclosure | Interviewee sees required monitoring disclosure before collection. |
| Permission handling | Denied camera/microphone/screen permissions are handled transparently. |
| Retention | Configured retention behaviour is verified once policy is finalized. |

# 17. Reliability and Failure Testing

AI service unavailable.

AI service slow or times out.

WebSocket/real-time connection interrupted.

Camera becomes unavailable during interview.

Microphone becomes unavailable during interview.

Network degradation.

Browser permission changes during session.

Database temporarily unavailable.

Duplicate event delivery.

Partial monitoring failure while core interview continues.

For non-critical analysis failures, the product should degrade gracefully and communicate the limitation instead of silently presenting incomplete monitoring as complete.

# 18. Performance and Scalability Evaluation

| Dimension | Measurement Plan | Status |
| --- | --- | --- |
| Single interview | Measure baseline CPU/GPU/memory/network and event latency. | Required |
| Multiple concurrent interviews | Increase controlled session count and observe degradation. | Future benchmark |
| AI inference | Measure per-event/frame inference cost under defined sampling strategy. | Required when AI implemented |
| Database | Measure event/report read/write behaviour under representative test data. | Required |
| Real-time channel | Measure event delivery under controlled load. | Required |
| Media handling | Measure network/storage/resource use for the implemented media strategy. | Required |

No concurrency number is claimed in this document. A production target should be established after benchmark data exists.

# 19. Regression Testing Strategy

Run authentication and authorization regression tests after security-related changes.

Run core interview workflow regression after session/API changes.

Run monitoring regression after CV/rule/model changes.

Run alert regression after real-time infrastructure changes.

Run report regression after event-schema/database changes.

Run UI regression for shared component changes.

Run AI evaluation again when a model, dataset, preprocessing step or threshold changes materially.

# 20. Defect Classification

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Blocks core product use or creates severe security/data-integrity failure. | Unauthorized access to protected interview evidence. |
| High | Major feature is unusable or produces materially incorrect behaviour. | Live monitoring cannot start for supported sessions. |
| Medium | Feature works but has a significant functional/UX problem. | Alert details fail to load while live monitoring continues. |
| Low | Minor UI/content/edge-case issue with workaround. | Non-critical spacing or copy issue. |

Severity classification is for engineering triage and is separate from AI alert severity.

# 21. Standard Test Case Template

| Field | Required Content |
| --- | --- |
| Test Case ID | Stable identifier, e.g. TEST-CV-001 |
| Requirement ID | PRD/SRS requirement being validated |
| Scenario ID | Scenario under which the test is performed |
| Objective | What the test proves |
| Preconditions | Required user/session/system state |
| Input | User action, event, data or model input |
| Steps | Reproducible sequence |
| Expected Result | Observable expected behaviour |
| Actual Result | Observed behaviour |
| Environment | Browser, OS, versions, hardware/network where relevant |
| Model/Rule Version | Applicable model/rule identifier |
| Evidence | Screenshot/log/recording/event reference |
| Status | Pass / Fail / Blocked / Not Run |
| Defect ID | Linked issue if failed |

# 22. Acceptance Criteria Framework

| Category | Acceptance Basis |
| --- | --- |
| Functional | Required workflow behaves according to SRS acceptance criteria. |
| Monitoring | Supported signals produce the defined events under controlled scenarios. |
| Alerts | Eligible events reach the authorized live-monitoring UI. |
| Evidence | Event timestamp/context/evidence references remain retrievable as designed. |
| Reports | Completed sessions produce the required summary. |
| AI quality | Model acceptance is based on measured metrics and documented test conditions, not demonstrations. |
| Security | Required authorization/privacy checks pass. |
| UX | Core role-based workflows are usable and critical states are handled. |
| Performance | Measured performance is compared against approved targets once targets are established. |

# 23. Release Gates

No unresolved Critical security/data-integrity defect.

Core authentication and role authorization tests pass.

Core HR, Interviewer and Interviewee journeys pass end-to-end.

Critical monitoring and alert paths pass.

Evidence and report integrity tests pass.

Required privacy/monitoring disclosure behaviour passes.

Known limitations are documented.

AI evaluation results, where applicable, are reported with test conditions.

Performance baseline is recorded.

The release candidate is reproducible from the documented code/model/configuration versions.

# 24. Test Evidence and Reporting

| Evidence Type | Purpose |
| --- | --- |
| Automated test output | Repeatable software verification. |
| Unit/integration coverage report | Shows tested code paths where coverage tooling is used. |
| Screenshots | UI state verification. |
| Screen recordings | Complex live workflow evidence where appropriate. |
| Event logs | Monitoring and real-time event verification. |
| Model evaluation report | AI metric results and confusion matrices. |
| Performance logs | Latency/resource/concurrency evidence. |
| Defect reports | Track failures and fixes. |
| Test summary report | Release-level decision record. |

# 25. AI Evaluation Report Structure

Model/component name and version.

Purpose and target event/class.

Dataset version and composition.

Train/validation/test methodology where applicable.

Preprocessing and inference configuration.

Confusion matrix.

Accuracy, precision, recall and F1 where applicable.

False-positive and false-negative analysis.

Latency/resource measurements.

Robustness observations.

Known failure cases.

Bias/fairness considerations where relevant.

Threshold selection and rationale.

Comparison with previous version if applicable.

Conclusion limited to the tested conditions.

# 26. Testing Risks

| Risk | Testing Impact | Mitigation |
| --- | --- | --- |
| Small dataset | Metrics may not generalize. | Expand controlled scenarios and document limits. |
| Class imbalance | Accuracy may appear high despite poor minority-class detection. | Use precision/recall/F1/confusion matrix. |
| Scenario leakage | Test results become overly optimistic. | Participant/session-level split and duplicate checks. |
| Overfitting to demonstrations | System works only for prepared examples. | Unseen test scenarios and repeated evaluation. |
| False positives | Legitimate users may be flagged. | Normal-behaviour test set and FPR analysis. |
| Browser variability | Monitoring behaves differently across environments. | Supported-browser matrix and system-check testing. |
| Network variability | Real-time results may degrade. | Controlled network conditions and recovery tests. |
| Model updates | Old results may no longer represent current behaviour. | Version models and rerun evaluation after material changes. |

# 27. Test Data Management

Use synthetic data for ordinary software tests where possible.

Use consent-based recordings/scenarios for media and AI evaluation.

Avoid unnecessary personally identifiable information in test datasets.

Label data according to the approved annotation schema.

Version datasets and test configurations.

Restrict access to sensitive media/evidence.

Document retention/deletion procedures once the project privacy policy is finalized.

# 28. Requirement-to-Test Traceability Matrix

| PRD Requirement | Feature / Capability | Test Family | Acceptance Evidence |
| --- | --- | --- | --- |
| PRD-FR-001 | Authentication and roles | TEST-AUTH-* / TEST-SEC-* | Login/authorization results |
| PRD-FR-002 | Interview creation | TEST-INT-* | Created session + UI evidence |
| PRD-FR-003 | Candidate system check | TEST-CHECK-* | Device/permission test results |
| PRD-FR-004 | Interview room | TEST-ROOM-* | End-to-end session result |
| PRD-FR-005 | Video monitoring | TEST-CV-* | Controlled CV evaluation results |
| PRD-FR-006 | Suspicious event detection | TEST-DETECT-* | Event detection metrics + logs |
| PRD-FR-007 | Real-time alerts | TEST-ALERT-* | Measured delivery/latency evidence |
| PRD-FR-008 | Evidence context | TEST-EVID-* | Timestamp/evidence retrieval |
| PRD-FR-009 | Risk/integrity view | TEST-RISK-* | UI + aggregation validation |
| PRD-FR-010 | Interview report | TEST-REPORT-* | Report correctness |
| PRD-FR-014 | Review workflow | TEST-REVIEW-* | Reviewer workflow evidence |

# 29. UI/UX-to-Test Traceability

| UI/UX ID | Screen | Primary Test Family | Key Validation |
| --- | --- | --- | --- |
| UX-PUB-001 | Landing / Home | TEST-UX-PUBLIC-* | Navigation, responsiveness, CTA |
| UX-AUTH-001 | Sign In | TEST-AUTH-* | Validation, session and errors |
| UX-HR-001 | HR Dashboard | TEST-HR-DASH-* | Data, actions, states |
| UX-HR-002 | Interview Management | TEST-INT-* | Create/list/open workflows |
| UX-INT-001 | Interviewer Dashboard | TEST-INT-DASH-* | Assigned sessions |
| UX-INT-002 | Live Monitoring | TEST-LIVE-* | Events, alerts, evidence, state |
| UX-INT-003 | Alert Details | TEST-ALERT-* | Timestamp, severity, confidence, evidence |
| UX-CAN-001 | Interviewee Dashboard | TEST-CAN-DASH-* | Interview visibility and join |
| UX-CAN-002 | System Check | TEST-CHECK-* | Permissions and readiness |
| UX-CAN-003 | Interview Room | TEST-ROOM-* | Media and monitoring UX |
| UX-CAN-004 | Completion | TEST-COMPLETE-* | Correct session completion |
| UX-REP-001 | Interview Report | TEST-REPORT-* | Timeline, evidence, interpretation |

# 30. Current Evaluation Status

| Area | Current Status | Next Action |
| --- | --- | --- |
| Functional implementation tests | Not yet populated | Implement modules, then execute test suite |
| CV model evaluation | Not yet populated | Finalize CV event definitions and dataset |
| Audio evaluation | Future/TBD | Define after audio scope is implemented |
| NLP evaluation | Future/TBD | Define after NLP scope/model is finalized |
| Risk engine evaluation | TBD | Finalize scoring/aggregation design |
| Real-time latency | TBD | Benchmark prototype |
| Concurrency | TBD | Run controlled load test |
| Security testing | Planned | Execute after authentication/authorization implementation |
| UX testing | Planned | Conduct structured usability checks |

# 31. Test Summary Report Template

| Section | Content |
| --- | --- |
| Release/version | Build, commit, model/rule versions |
| Test period | Start/end date |
| Environment | Hardware, OS, browser, network |
| Scope | Features/components tested |
| Tests executed | Count by test level |
| Pass/Fail/Blocked | Summary |
| Defects | Open/closed by severity |
| AI metrics | Metrics by model/component |
| Latency/performance | Measured values and conditions |
| Known limitations | Observed limitations |
| Security/privacy | Results and outstanding issues |
| Acceptance decision | Pass / Conditional / Not ready, based on documented gates |

# 32. Evaluation Change Control

Changing a model can invalidate previous model results; rerun relevant AI evaluation.

Changing event definitions can invalidate scenario labels and test cases.

Changing the risk formula requires risk-engine regression tests.

Changing browser permissions or monitoring APIs requires system-check and monitoring regression tests.

Changing event schema requires integration and report regression tests.

Changing UI components requires critical-path UI regression tests.

# 33. Handoff to Other Project Documents

| Document | Testing Dependency |
| --- | --- |
| PRD v1.0 | Provides product requirements and success criteria. |
| SRS | Provides detailed software requirements and acceptance criteria used to derive test cases. |
| System Architecture | Defines component boundaries and integration points to test. |
| Database Specification | Defines data integrity, event/evidence/report persistence to verify. |
| AI/ML Specification | Defines models, datasets, features, thresholds and evaluation methodology. |
| UI/UX Specification | Defines screen IDs, flows, states and accessibility expectations. |
| Development Plan | Maps tests to implementation milestones and team tasks. |
| Infrastructure Plan | Defines deployment/load/network environments used for performance and reliability testing. |
| Startup/Product Roadmap | Uses validated evidence and limitations to decide future product expansion; it must not assume unvalidated performance. |

Final baseline This document defines the evaluation framework, not the results. Results will be added only after the corresponding implementation, test dataset, controlled experiments and measurements exist.