ZERO-COST INFRASTRUCTURE PLAN

# AI Interview Monitoring and Detection System

Document 8 — Zero-Cost Infrastructure Plan

Version 1.0  |  Derived from PRD v1.0 + UI/UX Specification v1.0

Infrastructure principle ₹0 development and validation is the target for the initial project stage. This does not mean that a production SaaS handling continuous video/audio, multiple concurrent interviews, long-term evidence storage and AI inference can remain permanently free. The architecture therefore starts local-first and uses free tiers only where their current terms and limits are appropriate.

| Document Field | Value |
| --- | --- |
| Product | AI Interview Monitoring and Detection System |
| Document | Document 8 — Zero-Cost Infrastructure Plan |
| Baseline | PRD v1.0; UI/UX Specification v1.0 |
| Infrastructure objective | Build, test and demonstrate the MVP with no mandatory recurring infrastructure spend |
| Primary strategy | Local-first development + selective free-tier deployment |
| Primary database direction | MongoDB; local for development, MongoDB Atlas Free for suitable prototype use |
| Frontend direction | React + Vite + Tailwind CSS |
| Backend direction | Node.js + Express.js |
| AI service direction | Python + FastAPI; local inference preferred during MVP |
| Production status | Not production-ready by default; free tiers are prototype/validation infrastructure |

# 1. Purpose and Scope

This document defines the infrastructure strategy for developing, testing, demonstrating and initially deploying the AI Interview Monitoring and Detection System while minimizing infrastructure cost. It covers local development, environments, database, storage, deployment, networking, secrets, security, backups, monitoring, resource constraints, free-tier boundaries and the transition to paid infrastructure.

The plan is intentionally conservative. A service is not described as 'free production infrastructure' merely because a provider offers a free tier. Current provider limits and terms are treated as constraints.

# 2. Relationship to Previous Documents

| Source | Infrastructure Dependency |
| --- | --- |
| PRD-FR-001 | Authentication requires secure session/token handling and secret management. |
| PRD-FR-003 | System Check requires browser/media capabilities and a reachable application. |
| PRD-FR-004 | Interview Room requires real-time browser communication. |
| PRD-FR-005 | Video Monitoring requires media capture and AI/CV processing. |
| PRD-FR-006 | Suspicious Event Detection requires AI/event processing. |
| PRD-FR-007 | Real-Time Alerts require low-latency event delivery. |
| PRD-FR-008 | Evidence Context requires persistent event/evidence storage. |
| PRD-FR-009 | Risk/Integrity View requires an analysis service and persistent results. |
| PRD-FR-010 | Interview Reports require persistent interview/event data and report generation. |
| UI/UX UX-INT-002 | Live Monitoring requires WebRTC/media + real-time event delivery. |
| UI/UX UX-CAN-002 | System Check requires browser/media capability checks. |

# 3. Zero-Cost Definition

Definition used in this project Zero-cost means the team should be able to develop and validate the MVP without paying for cloud infrastructure, paid AI APIs, commercial model inference, dedicated servers, or a custom domain. Local hardware, open-source software and free-tier services may be used.

The following are explicitly different:

| Term | Meaning |
| --- | --- |
| ₹0 Development | Developers run most services locally using existing machines. |
| ₹0 Validation | A prototype can be demonstrated using local infrastructure and/or free-tier services within their limits. |
| ₹0 Hosting | A provider happens to offer a free hosting tier; this does not imply production suitability. |
| Production SaaS | A reliable, scalable, privacy-conscious service with concurrency, storage, observability and support requirements; this will eventually require paid resources. |

# 4. Target Infrastructure Architecture

The initial infrastructure should use a modular architecture rather than microservices.

| Layer | MVP Infrastructure | Future Production Direction |
| --- | --- | --- |
| Browser | User's browser | Browser + CDN/edge delivery |
| Frontend | React/Vite served locally or as a static deployment | CDN/static hosting |
| Application API | Node.js + Express locally | Managed/containerized web service |
| AI API | Python + FastAPI locally | Dedicated CPU/GPU service or managed inference |
| Real-time | WebRTC + Socket.io locally | Scalable signalling + media architecture |
| Database | MongoDB local or Atlas Free for prototype | Paid managed MongoDB or equivalent |
| Evidence | Local filesystem during development | Object storage with lifecycle/retention controls |
| Source control | Git + GitHub | GitHub with CI/CD and protected branches |
| Secrets | .env locally, never committed | Managed secrets/environment variables |
| Monitoring | Application logs + local debugging | Centralized logs, metrics, alerts |

# 5. Local Development Environment

Local development is the primary zero-cost environment because video/audio AI workloads are resource-intensive and free cloud compute is not guaranteed.

| Component | Recommended Local Setup | Purpose |
| --- | --- | --- |
| OS | Existing Windows/Linux/macOS development machine | Development workstation |
| Editor | VS Code | Source-code development |
| Runtime | Node.js LTS + npm | Frontend/backend JavaScript runtime |
| Python | Python 3.x compatible with selected AI packages | AI service |
| Frontend | React + Vite + Tailwind CSS | Web UI |
| Backend | Node.js + Express.js | Application/API layer |
| AI service | Python + FastAPI | AI/CV processing API |
| Database | MongoDB Community/local | Development persistence |
| Version control | Git + GitHub | Source control |
| Containers | Docker Desktop, optional initially | Environment consistency |
| Testing | Browser dev tools + automated tests | Validation |

## 5.1 Local Network Model

For development, the services can run on the same machine:

React/Vite development server serves the frontend.

Node/Express runs the application API.

Python/FastAPI runs AI analysis endpoints.

MongoDB runs locally or is accessed through a prototype Atlas cluster.

Socket.io provides application-level real-time event delivery.

WebRTC handles browser media communication according to the implemented interview architecture.

Local-first rule Do not upload real candidate video/audio to an external free service merely to avoid local compute. Use synthetic/consent-based test data during development and validate third-party data handling before any external storage.

# 6. Environment Strategy

| Environment | Purpose | Data | Infrastructure | Cost Target |
| --- | --- | --- | --- | --- |
| Local | Daily development | Synthetic/test data | Developer machine | ₹0 |
| Development | Shared integration testing | Synthetic/consent-based test data | Free-tier or local shared environment | ₹0 target |
| Demo/Staging | Faculty/demo/pilot preparation | Controlled test data only until privacy controls are validated | Free-tier services where suitable | ₹0 target |
| Production | Real organizational usage | Real user/candidate data | Paid/managed infrastructure after validation | Not expected to remain ₹0 |

## 6.1 Environment Separation Rules

Never use production secrets in local development.

Never copy real candidate evidence into public repositories.

Development and demo databases should be logically separate from any production database.

Production credentials must not be stored in source code.

Use separate environment variables for each environment.

Do not treat a free-tier demo deployment as production merely because it has a public URL.

# 7. Free-Tier Service Strategy

Current provider information was checked on 16 September 2026. Free-tier limits can change; verify the provider's current terms before deployment.

| Service | Use | Current Free Capability / Constraint | Project Decision |
| --- | --- | --- | --- |
| MongoDB Atlas Free | Prototype database | $0/hour; 512 MB storage; shared RAM/vCPU; MongoDB positions it for learning/exploring. | Suitable for prototype data; not assumed to be production database. |
| Cloudflare Pages Free | Static frontend | Free plan supports Pages builds; current docs list 500 builds/month and 1 concurrent build. | Preferred candidate for static frontend deployment. |
| Render Free Web Service | Prototype backend | Free web services exist, but spin down after 15 minutes without inbound traffic; 750 free instance hours/month; ephemeral filesystem. | Suitable for demos/testing; not production backend. |
| GitHub Free | Source control | Use for repository, version control and collaboration; exact current limits should be checked in the account. | Core development service. |
| Hugging Face Hub | Model/dataset repository | Use as a source/repository for open models and datasets where licensing permits. | Use for model artifacts/research; prefer local inference for MVP. |

# 8. Frontend Deployment

## 8.1 Preferred Zero-Cost Pattern

Build React/Vite frontend.

Push source code to GitHub.

Connect the repository to a static hosting provider.

Use Cloudflare Pages as the primary candidate for the public/static frontend.

Configure the frontend to call the backend through a public HTTPS API endpoint.

Keep secrets out of frontend source; browser-exposed variables are not secrets.

Cloudflare's current Pages documentation lists 500 builds/month and one concurrent build on the Free plan. This is adequate for a student/demo deployment but does not guarantee unlimited bandwidth or production capacity. citeturn0search3

# 9. Backend Deployment

The backend is more difficult to host for free because the product requires APIs, real-time events and potentially AI processing.

## 9.1 Prototype Option — Render Free

Node.js/Express can be deployed as a Render web service.

Environment variables can be configured in the service.

WebSocket traffic is supported, but the free service still has sleep/resource limitations.

The free service spins down after 15 minutes without inbound HTTP requests or WebSocket messages and can take about a minute to start again.

The local filesystem is ephemeral; uploaded evidence must not be treated as durable storage.

Render explicitly describes Free services as suitable for testing, hobby projects and previews, and says not to use them for production applications. citeturn0search1

Therefore, Render Free is a **prototype/demo option**, not the final production architecture.

# 10. AI/ML Compute Strategy

The AI layer is the largest infrastructure risk for a zero-cost architecture.

| Workload | ₹0 Strategy | Reason |
| --- | --- | --- |
| OpenCV/MediaPipe | Run locally on CPU | Suitable for lightweight CV processing in a controlled prototype. |
| Small NLP models | Run locally when hardware permits | Avoid per-request API cost. |
| Speech-to-text | Run locally for controlled tests where hardware permits | Avoid paid transcription APIs. |
| Audio features | Run locally | Low recurring infrastructure cost. |
| Risk/fusion engine | Run in Python service | Rules/calculations can remain local and deterministic. |
| Large model inference | Defer or use selectively | Free cloud GPU is not a reliable production assumption. |
| Training | Use local/small experiments or temporary free resources if available | Training requirements vary and may exceed free resources. |

AI infrastructure boundary Do not design the MVP around a permanently free GPU. Local inference is the default. If a selected model requires GPU resources that the team does not have, that model becomes an infrastructure/cost decision rather than an assumption.

# 11. Database Strategy

## 11.1 Development Database

Use MongoDB Community Server locally where practical.

Use seed data and synthetic interviews for development.

Do not commit database files or dumps containing personal data to GitHub.

Back up only synthetic/approved data to shared development storage.

## 11.2 Prototype Cloud Database — MongoDB Atlas Free

MongoDB currently lists its Atlas Free tier at $0/hour with 512 MB storage and shared RAM/vCPU, and describes it as intended for learning and exploring MongoDB in a cloud environment. citeturn0search4

Use Atlas Free only for prototype/shared development data.

Monitor storage usage.

Do not store long-term raw interview video/audio in the database.

Store structured interview/event metadata in MongoDB; use object storage for large evidence files later.

Before production, move to an appropriately sized paid/managed database and define backup/retention requirements.

# 12. Evidence and Media Storage

Video/audio is fundamentally different from structured database data and should not be stored as large binary blobs in MongoDB.

| Stage | Storage | Recommended Content |
| --- | --- | --- |
| Local development | Local filesystem | Short synthetic/consent-based clips, test screenshots and temporary recordings. |
| Prototype demo | Controlled object/file storage if available | Only required demo evidence; keep retention short. |
| Production | Managed object storage | Encrypted media/evidence with lifecycle policies. |

## 12.1 Evidence Storage Principle

Store structured event metadata in MongoDB.

Store large media separately.

Reference evidence from the event record rather than embedding raw media in every event.

Avoid recording/storing every frame indefinitely.

Define retention before collecting real candidate data.

# 13. Storage and Bandwidth Planning

Exact storage requirements cannot be honestly fixed before recording settings, codecs, duration, concurrency and retention are selected.

| Variable | Why It Matters |
| --- | --- |
| Video resolution | Higher resolution increases storage and bandwidth. |
| Frame rate | Higher FPS increases media volume and processing. |
| Audio bitrate | Affects audio storage and transfer. |
| Interview duration | Longer interviews require more storage. |
| Concurrent interviews | Multiplies real-time bandwidth and compute. |
| Retention period | Determines long-term storage growth. |
| Evidence sampling | Event-based clips can reduce storage compared with full recordings. |

Sizing rule No storage-cost number is presented as a fact until the team measures the actual media format and retention strategy. This will be finalized during architecture/testing.

# 14. Real-Time Communication Infrastructure

The UI/UX specification requires a live monitoring experience. The infrastructure therefore separates media transport from application events.

| Channel | Technology Direction | Purpose |
| --- | --- | --- |
| Audio/video media | WebRTC | Real-time interview media. |
| Application events | Socket.io | Alerts, monitoring events and live UI updates. |
| HTTP API | Node.js + Express | Authentication, interview management, reports and other application requests. |
| AI service | Python + FastAPI | Model inference and analysis requests. |

Exact WebRTC topology, TURN requirements and production media scaling are architecture decisions for the System Architecture document. They are not assumed to be solved by a free hosting tier.

# 15. Network and Domain Strategy

Local development can use localhost endpoints.

Prototype deployment can use provider-managed HTTPS domains.

A custom domain is not required for the ₹0 prototype.

HTTPS should be used for any public deployment.

WebRTC/browser media permissions should be tested under the actual deployment origin.

Production should use a controlled domain, TLS, DNS management and appropriate security headers.

# 16. Secrets and Configuration Management

| Secret / Configuration | Local | Prototype Cloud | Production |
| --- | --- | --- | --- |
| Database URI | .env | Provider environment variable | Managed secret store / protected environment |
| JWT/session secret | .env | Provider environment variable | Managed secret |
| API keys | .env | Provider environment variable | Managed secret |
| CORS origins | .env/config | Environment variable | Explicit production allowlist |
| Model configuration | .env/config | Environment variable | Versioned configuration + controlled secrets |

Never commit .env files containing secrets.

Maintain a .env.example containing variable names only.

Rotate compromised credentials immediately.

Do not put server-side API keys into React/Vite client bundles.

# 17. Infrastructure Security Baseline

| Control | Minimum Requirement |
| --- | --- |
| Transport | Use HTTPS for public deployment. |
| Authentication | Secure password handling and session/token management. |
| Authorization | Backend-enforced role and resource authorization. |
| Database | Restricted network access and strong credentials. |
| Secrets | Environment variables/managed secrets; never source-controlled. |
| CORS | Allow only required frontend origins in deployed environments. |
| Logging | Do not log passwords, tokens, raw audio/video or unnecessary personal data. |
| Evidence | Restrict access by interview/user authorization. |
| Dependencies | Keep dependencies updated and audit important security advisories. |
| Backups | Define backup strategy before production data is collected. |

# 18. Privacy and Data Protection Infrastructure

Collect only the media/events needed for defined product functionality.

Obtain appropriate user/candidate notice and permissions before monitoring.

Use synthetic or consent-based data during development and testing.

Separate production data from development data.

Define retention and deletion workflows.

Restrict evidence access by role and interview authorization.

Do not use real candidate recordings in public demos.

Do not expose evidence URLs publicly without access control.

# 19. Backup and Recovery

| Environment | Backup Strategy |
| --- | --- |
| Local | Git for source code; export only approved synthetic test data where needed. |
| Prototype DB | Periodic logical export of non-sensitive prototype data if supported/needed; do not assume free-tier backups. |
| Prototype media | Short-lived demo copies; manually controlled backup if necessary. |
| Production | Automated database backups, object-storage versioning/lifecycle and tested recovery procedures. |

Important Free-tier services may have limited/no backup guarantees. Production recovery must not depend on a free-tier provider's best-effort behaviour.

# 20. Logging, Monitoring and Observability

| Level | Zero-Cost Approach | Production Evolution |
| --- | --- | --- |
| Application logs | Console/file logs locally | Centralized structured logs |
| Errors | Developer console + backend logs | Error tracking/alerting service |
| Metrics | Local counters/basic instrumentation | Service metrics and dashboards |
| AI inference | Log model version + timing locally | Inference latency/error metrics |
| Real-time | Socket/WebRTC connection diagnostics | Connection quality and service metrics |
| Database | Local DB inspection / Atlas dashboard | Database monitoring and alerts |

# 21. CI/CD and Source Control

Use GitHub as the central repository.

Use separate branches for features and fixes.

Keep the main branch deployable where practical.

Run linting and automated tests before merging.

Build frontend and backend in CI where resource limits permit.

Deploy prototype frontend/backend only after the relevant checks pass.

Never include secrets in CI logs or repository files.

The exact GitHub Actions workflow and branch policy will be specified in the Development Plan.

# 22. Docker Strategy

Docker is recommended for reproducibility but is not mandatory for the first local development step.

| Use | Decision |
| --- | --- |
| Frontend container | Optional; static build can be served directly. |
| Node backend container | Recommended when shared development environments are introduced. |
| Python AI container | Recommended to isolate AI dependencies. |
| MongoDB container | Optional; local MongoDB installation is also acceptable. |
| Docker Compose | Recommended for a reproducible multi-service local environment. |

# 23. What Is Realistically Free vs What Will Eventually Cost Money

| Capability | ₹0 Prototype | Likely Paid at Scale | Why |
| --- | --- | --- | --- |
| Source control | Yes | Usually still low/free for small teams | Repository size/team needs may grow. |
| Frontend hosting | Yes | Possibly | Traffic/build/domain requirements. |
| Backend hosting | Yes for prototype | Yes | Always-on compute, concurrency and reliability. |
| Database | Yes for small prototype | Yes | Storage, performance, backups and availability. |
| AI inference | Local ₹0 | Often yes | CPU/GPU compute becomes significant. |
| GPU inference | Not reliably free | Yes | GPU capacity is expensive and demand-dependent. |
| Video/audio storage | Local/small demo | Yes | Media volume grows rapidly. |
| Bandwidth | Small demo | Yes | Concurrent media and evidence transfer. |
| Backups | Manual/basic | Yes | Reliable production recovery requires durable storage. |
| Monitoring | Basic logs | Likely | Centralized observability at scale. |
| Custom domain | Not required | Usually paid | Domain registration is generally not a free infrastructure assumption. |
| Email/SMS | Manual/local | Yes | Transactional messaging providers have usage costs. |
| TURN servers | Limited/testing | Likely | WebRTC connectivity across restrictive networks may require relay infrastructure. |
| CDN/edge | Free tier possible | Possibly | Traffic and advanced controls grow. |

# 24. Current Provider Evidence and Constraints

The following facts were verified from provider documentation during preparation of this document.

| Provider | Verified Point |
| --- | --- |
| MongoDB Atlas | Atlas Free is listed at $0/hour with 512 MB storage and shared RAM/vCPU; MongoDB describes it for learning/exploration. |
| Cloudflare Pages | Current Pages limits list 500 builds/month and one concurrent build on Free. |
| Render | Free web services exist but can spin down after 15 minutes of inactivity, have 750 free instance hours/month, and use ephemeral filesystems. |
| Render | Render explicitly states free services are not for production applications. |
| Vercel | Current Hobby terms state the Hobby plan is for personal, non-commercial use. It should therefore not be selected as the default commercial startup hosting plan. |

Sources: MongoDB pricing documentation; Cloudflare Pages limits documentation; Render free-service documentation; Vercel Terms of Service. citeturn0search4turn0search3turn0search1turn0search0

# 25. Recommended Zero-Cost Deployment Blueprint

| Component | Recommended Prototype Option | Reason |
| --- | --- | --- |
| Frontend | Cloudflare Pages Free | Static React/Vite deployment fits the product frontend. |
| Node API | Render Free Web Service OR local | Useful for demo API; not production. |
| Python AI | Local machine | Avoids free-cloud compute/GPU uncertainty. |
| Database | MongoDB Atlas Free OR local MongoDB | Small structured prototype data. |
| Media | Local/short-lived demo storage | Avoid large recurring cloud storage costs. |
| Source | GitHub | Central version control. |
| Real-time | WebRTC + Socket.io | Matches UI/UX and product architecture. |
| Domain | Provider subdomain | Avoid domain purchase during prototype. |

# 26. Alternative All-Local Demo Blueprint

If free cloud deployment introduces reliability issues, the complete product can be demonstrated locally.

Run React/Vite locally.

Run Node/Express locally.

Run Python/FastAPI locally.

Run MongoDB locally.

Run WebRTC/Socket.io locally.

Use localhost HTTPS or an appropriate development setup when browser media permissions require secure context.

Use a controlled LAN or presentation machine for demonstrations.

Why this matters A local end-to-end demo is still a valid engineering demonstration. Cloud deployment should demonstrate deployment capability, not determine whether the product architecture is correct.

# 27. Production Scaling Path

| Stage | Infrastructure Change | Trigger |
| --- | --- | --- |
| MVP | Local-first + free tiers | Current stage |
| Pilot | Paid/stable backend + managed DB + durable object storage | Real external users/data |
| Early SaaS | Separate AI compute and scalable API | Increasing concurrent interviews |
| Growth | Queue/event processing + autoscaling + stronger observability | Sustained workload |
| Enterprise | Multi-tenant isolation, advanced security, backups, governance and deployment options | Enterprise requirements |

# 28. Main Future Cost Drivers

Concurrent live interviews.

Video/audio ingress and egress bandwidth.

Object storage for recordings/evidence.

AI inference CPU/GPU time.

Speech-to-text processing.

Database capacity and performance.

Real-time signalling/media infrastructure.

TURN relay bandwidth for WebRTC.

Backups and disaster recovery.

Centralized logging and monitoring.

Transactional email/SMS.

Custom domains and enterprise networking.

# 29. Capacity Planning Rules

The project must not claim a concurrency number before benchmarking.

| Metric | Current Status | Required Measurement |
| --- | --- | --- |
| Concurrent interviews | TBD | Load test end-to-end session handling. |
| AI inference latency | TBD | Measure per model/task on target hardware. |
| Alert latency | TBD | Measure event generation to UI display. |
| Database operations | TBD | Measure under representative interview event load. |
| Storage per interview | TBD | Measure using actual recording/evidence settings. |
| Bandwidth per interview | TBD | Measure actual WebRTC/evidence traffic. |

# 30. Disaster Recovery and Failure Behaviour

If AI analysis fails, the core interview should not automatically be treated as fraudulent.

If a non-critical analysis module fails, the UI should indicate degraded analysis status where possible.

If the application API fails, users should receive a clear error/reconnect state.

If real-time event delivery fails, the system should not silently present stale 'live' information.

If evidence storage fails, the event should record the failure status rather than pretending evidence exists.

Production recovery objectives must be defined before real organizational deployment.

# 31. Pre-Deployment Security Checklist

Remove development secrets from code and configuration.

Set production environment variables.

Restrict CORS to the required frontend origin(s).

Enable HTTPS.

Verify role-based backend authorization.

Verify database credentials and network restrictions.

Verify no sensitive data is written to logs.

Verify candidate monitoring disclosure is visible.

Verify evidence access permissions.

Verify backup/retention strategy before real candidate data is used.

Run dependency/security checks.

# 32. Infrastructure Acceptance Criteria

A developer can run the complete MVP locally without paid infrastructure.

Frontend, Node backend, Python AI service and database can communicate in the local environment.

Environment variables are separated from source code.

A prototype can be deployed using free-tier services without treating them as production guarantees.

The database stores structured interview/event data without relying on it as raw media storage.

Real-time interview functionality can be tested under the selected WebRTC/Socket.io architecture.

AI inference can run locally for the selected MVP models/tasks.

The team has documented what will require paid infrastructure before real production use.

No unsupported claim is made about free-tier capacity or production reliability.

# 33. Infrastructure Open Decisions / TBD

| ID | Decision | Owner/Source Document |
| --- | --- | --- |
| INFRA-TBD-001 | Exact production cloud provider | Architecture + Development |
| INFRA-TBD-002 | Exact production database tier | Database + Testing |
| INFRA-TBD-003 | Object storage provider | Architecture + Privacy |
| INFRA-TBD-004 | TURN provider/self-hosted strategy | Architecture |
| INFRA-TBD-005 | Production concurrency target | Testing |
| INFRA-TBD-006 | AI GPU requirement | AI/ML + Benchmarking |
| INFRA-TBD-007 | Retention period | SRS + Privacy |
| INFRA-TBD-008 | Backup/recovery targets | Production readiness |
| INFRA-TBD-009 | Monitoring provider | Production readiness |
| INFRA-TBD-010 | Custom domain | Product/Startup roadmap |

# 34. Final Recommended ₹0 MVP Stack

| Layer | Choice | Cost Target | Reason |
| --- | --- | --- | --- |
| Source control | Git + GitHub | ₹0 | Version control and collaboration. |
| Frontend | React + Vite + Tailwind CSS | ₹0 | Matches UI/UX baseline. |
| Frontend deployment | Cloudflare Pages Free | ₹0 within limits | Static web deployment. |
| Backend | Node.js + Express | ₹0 locally | Core API. |
| Backend demo hosting | Render Free or local | ₹0 within limits | Prototype only. |
| AI service | Python + FastAPI | ₹0 locally | Local inference. |
| CV | OpenCV + MediaPipe | ₹0 software cost | Open-source/local processing. |
| NLP | Open-source Transformers models as validated | ₹0 software cost | Avoid paid API dependence. |
| Audio | Local speech/audio tooling as validated | ₹0 software cost | Avoid paid transcription dependency. |
| Database | MongoDB local / Atlas Free | ₹0 within limits | Structured prototype data. |
| Real-time | WebRTC + Socket.io | ₹0 software cost | Core live workflow. |
| Containers | Docker | ₹0 for appropriate local use | Reproducibility. |
| Documentation | Notion / project docs | Depends on account tier | Knowledge management. |

# 35. Transition from ₹0 Prototype to Production

The transition should be driven by measured workload rather than by arbitrary infrastructure upgrades.

Measure actual interview media volume and AI inference requirements.

Measure concurrent sessions and real-time alert latency.

Measure database growth and evidence storage growth.

Define retention and privacy requirements.

Select durable object storage.

Select an appropriately sized managed database.

Move backend to an always-on production service.

Move AI inference to dedicated compute where local inference is insufficient.

Introduce queue/event processing if workload requires it.

Introduce centralized observability, backups and recovery procedures.

Perform security and load testing before real production launch.

# 36. Handoff to Other Project Documents

| Document | Infrastructure Dependency |
| --- | --- |
| SRS | Security, availability, performance, retention and environment requirements. |
| System Architecture | Service topology, WebRTC, AI service, networking and scaling architecture. |
| Database Specification | Database tier, connection/security, persistence and backup assumptions. |
| AI/ML Specification | Model size, inference latency, CPU/GPU needs and deployment constraints. |
| UI/UX Specification | Frontend hosting, real-time connectivity, media permissions and degraded states. |
| Development Plan | Local setup, Docker, CI/CD and environment setup tasks. |
| Testing Plan | Load, latency, concurrency, failure recovery and infrastructure benchmarks. |
| Startup/Product Roadmap | Pilot-to-SaaS transition and infrastructure cost drivers. |

Final infrastructure baseline The project can realistically target ₹0 for development and early validation by keeping AI inference local, using local or small free-tier database/storage resources, deploying the static frontend on a suitable free tier, and using free backend hosting only for demonstrations. Permanent zero-cost production should not be assumed.

# 37. Verified Provider Sources

The following sources were checked while preparing this document; provider limits and terms can change.

MongoDB Atlas Pricing — current Free tier information.

Cloudflare Pages Limits — current Free plan build limits.

Render Free Services Documentation — current free web-service limitations.

Vercel Terms of Service — current Hobby plan commercial-use restriction.