STARTUP / PRODUCT ROADMAP

# AI Interview Monitoring and Detection System

Document 10 — Startup/Product Roadmap

Version 1.0  |  Connected to PRD v1.0 and UI/UX Specification v1.0

North-star product direction Evolve the academic project into a practical interview-integrity product through a gated progression: MVP → Internal Validation → Pilot → V2 → SaaS Productization → Enterprise Scale.

| Document Field | Value |
| --- | --- |
| Product | AI Interview Monitoring and Detection System |
| Product Category | AI Interview Integrity / Remote Interview Monitoring |
| Document | Document 10 — Startup/Product Roadmap |
| Baseline | PRD v1.0 + UI/UX Specification v1.0 |
| Platform Direction | Web-first application |
| Primary Users | HR / Recruiters and Interviewers |
| Participant | Interviewee |
| Initial Business Direction | Potential B2B/B2B2C SaaS; monetization deferred until validation |
| Development Principle | Validate each stage before expanding scope |
| Current Product Stage | MVP definition / implementation-validation stage |

Figure 1. Product evolution path from MVP to enterprise scale.

# 1. Purpose and Roadmap Philosophy

This document defines how the AI Interview Monitoring and Detection System can evolve from the current project/MVP baseline into a validated product and, if evidence supports it, a scalable SaaS offering. The roadmap connects product scope, technical maturity, user validation, business validation, security, infrastructure and future integrations.

Roadmap rule A later stage is not considered successful merely because features were built. Progress should be gated by evidence: working product behaviour, measured model performance, user feedback, reliability, privacy/security readiness and actual usage.

# 2. Baseline and Traceability

The roadmap inherits the product boundaries and requirements established in PRD v1.0. The UI/UX baseline defines a web-first experience with role-specific HR, Interviewer and Interviewee flows. This roadmap does not silently change those baselines.

| Baseline Item | Roadmap Interpretation |
| --- | --- |
| Core problem | Remote interview integrity and visibility. |
| Core value | Monitoring signals, suspicious-event detection, alerts, evidence and reporting. |
| AI principle | Evidence + risk indicators + human review. |
| MVP | Authentication, interview creation, system check, interview room, webcam monitoring, suspicious events, real-time alerts and evidence/event history; basic integrity view/report is P1. |
| Deferred | Advanced audio/NLP, deepfake detection, advanced identity verification, ATS integrations, enterprise management, payments and large-scale multi-tenant production. |
| Frontend direction | React + Vite + Tailwind CSS. |
| Backend direction | Node.js + Express.js. |
| AI service direction | Python + FastAPI. |
| Database direction | MongoDB. |
| Real-time direction | WebRTC + Socket.io. |

# 3. Product Evolution Model

| Stage | Primary Question | Exit Evidence |
| --- | --- | --- |
| 1. MVP | Can the core workflow technically work? | End-to-end workflow operates in controlled conditions. |
| 2. Internal Validation | Does the detection workflow behave as intended? | Measured tests, known limitations and reproducible results. |
| 3. Pilot | Do real target users find the product useful and usable? | Pilot feedback, workflow completion and validated use cases. |
| 4. V2 — Integrity Intelligence | Can broader multimodal signals add meaningful value? | Validated audio/NLP/evidence capabilities with measured quality. |
| 5. SaaS Productization | Can the product operate as a repeatable service? | Stable onboarding, organization workflows, billing readiness and operational controls. |
| 6. Enterprise Scale | Can larger organizations adopt it safely and reliably? | Scalability, governance, integrations, security and deployment readiness. |

# 4. Stage 1 — MVP

Objective: prove the minimum product loop before adding broad AI capabilities.

| Area | MVP Scope | PRD / UX Link |
| --- | --- | --- |
| Website | Public landing page, product explanation, feature explanation, How It Works, Sign In/Get Started. | UX-PUB-* |
| Authentication | Authorized access and role-aware routing. | PRD-FR-001 / UX-AUTH-* |
| HR | Dashboard and interview creation/management baseline. | PRD-FR-002 / UX-HR-* |
| Interviewer | Assigned interview and live monitoring workflow. | PRD-FR-004 to PRD-FR-009 / UX-INT-* |
| Interviewee | Dashboard, system check, interview room and completion. | PRD-FR-003/004 / UX-CAN-* |
| Monitoring | Selected webcam/video signals. | PRD-FR-005 |
| Detection | Structured suspicious-event generation. | PRD-FR-006 |
| Alerts | Real-time recruiter/interviewer alerts. | PRD-FR-007 |
| Evidence | Timestamped event/evidence references. | PRD-FR-008 |
| Report | Basic integrity view/report where implemented. | PRD-FR-009/010 |

## 4.1 MVP Product Boundary

Do not build a full ATS.

Do not build payments/subscriptions.

Do not build a mobile app.

Do not introduce microservices without a demonstrated need.

Do not claim that the system can definitively prove cheating.

Do not claim model accuracy before measurement.

## 4.2 MVP Exit Gate

Recruiter/HR can access the application.

An interview can be created.

An interviewee can complete the system check.

The interview can be started and completed.

Selected monitoring signals are captured.

At least the defined MVP suspicious-event scenarios can be generated in controlled testing.

Live alerts are delivered for configured events.

Events can be reviewed with timestamps and available evidence.

Critical failures and limitations are documented.

# 5. Stage 2 — Internal Validation

Objective: determine whether the MVP behaves reliably enough to justify testing with people outside the development team.

| Workstream | Activities | Output |
| --- | --- | --- |
| Functional validation | Run complete interview workflows repeatedly. | Functional test results. |
| Computer vision | Evaluate defined scenarios such as face absence/multiple-person presence or other supported observable events. | Precision/recall/F1 and false-positive/false-negative analysis where applicable. |
| Real-time pipeline | Measure event generation and alert latency. | Measured latency results. |
| Evidence | Verify events map to correct timestamps/context. | Evidence integrity test results. |
| Usability | Internal walkthrough of HR/interviewer/interviewee flows. | UX issues and improvement list. |
| Security | Review authentication, authorization, sensitive data handling and basic attack surfaces. | Security findings and remediation list. |
| Failure handling | Disconnect camera/network or AI component and observe degradation. | Graceful-degradation findings. |

## 5.1 Validation Dataset Direction

Use controlled, consent-based scenarios. The test set should include normal interviews and explicitly defined suspicious-event scenarios. The roadmap should not assume that synthetic examples represent all real-world behaviour.

| Scenario Category | Examples | Purpose |
| --- | --- | --- |
| Normal | Typical interview behaviour. | Estimate false-positive behaviour. |
| Face-related | No face / multiple visible people where technically detectable. | Validate CV event detection. |
| Activity | Supported window/tab or activity event scenarios. | Validate accessible activity signals. |
| External assistance | Controlled assistance scenarios where observable signals are available. | Evaluate evidence limitations. |
| AI-assisted response | Controlled test responses for future NLP evaluation. | Future V2 validation; not an MVP proof claim. |

# 6. Stage 3 — Pilot

Objective: test the product with a small, controlled group of actual target users. A pilot should be designed to learn, not to maximize scale.

## 6.1 Potential Pilot Segments

| Pilot Segment | Why It Fits | Pilot Focus |
| --- | --- | --- |
| College / Placement Cell | Controlled interview environment and strong alignment with the project's academic context. | Interview workflow, usability, alerts, reports. |
| Small hiring team | Closer to the intended commercial user. | Recruiter workflow, monitoring usefulness, review process. |
| Online assessment/hiring workflow | Tests integration direction later. | Only after core standalone workflow is stable. |

## 6.2 Pilot Protocol

Define the pilot objective and participant roles.

Explain monitoring and obtain required consent/authorization.

Use a documented test workflow.

Record only the data required for the pilot.

Collect structured user feedback after sessions.

Review false positives and false negatives.

Measure technical reliability and alert latency.

Document product changes resulting from the pilot.

## 6.3 Pilot Success Signals

| Signal | What to Measure | No Predefined Target |
| --- | --- | --- |
| Workflow completion | Percentage of intended sessions completed without critical workflow failure. | Target to be defined before pilot. |
| Alert usefulness | Whether users can understand and act on alerts. | Qualitative + quantitative feedback. |
| Evidence usefulness | Whether users can review an event without relying only on a score. | Pilot feedback. |
| False positives | Rate of legitimate scenarios incorrectly flagged. | Measure, do not assume. |
| False negatives | Rate of defined suspicious scenarios not detected. | Measure, do not assume. |
| Latency | Time from event detection to visible alert. | Benchmark. |
| Usability | Observed friction and user feedback. | Validate. |

# 7. Stage 4 — V2: Integrity Intelligence

V2 should expand only after the MVP and pilot establish that the core workflow is useful. The purpose is to add richer signals and evidence, not simply increase the number of AI models.

| Capability | Purpose | Dependency | Status |
| --- | --- | --- | --- |
| Audio / Speech Analysis | Add contextual speech signals. | Audio capture + validated processing pipeline. | Future |
| Speech-to-Text | Create transcript for downstream analysis. | Selected speech model + privacy/storage design. | Future |
| NLP Analysis | Evaluate transcript/response characteristics for potential AI-assistance indicators. | Validated dataset and model evaluation. | Future |
| Richer Evidence | Improve event review context. | Evidence storage/retention design. | Future |
| Integrity Aggregation | Combine validated signals into interpretable risk indicators. | AI/ML specification + evaluation. | Future |
| Report Improvements | Improve post-interview review workflow. | Validated event/risk schema. | Future |

V2 constraint Do not treat AI-generated text detection, emotion analysis, gaze behaviour or voice characteristics as definitive proof of deception. Each signal requires validation and should remain contextual.

# 8. Stage 5 — SaaS Productization

Objective: turn a validated prototype into a repeatable service that organizations can onboard and use without developer assistance.

| Product Area | Productization Work |
| --- | --- |
| Onboarding | Organization signup/onboarding and role setup. |
| Organization management | Users, permissions and organization-level configuration. |
| Interview operations | Reusable interview workflows and management. |
| Reporting | Consistent report generation and review workflow. |
| Data governance | Retention, deletion, access and audit controls. |
| Reliability | Monitoring, logging, alerting and incident handling. |
| Billing | Subscription or usage-based billing only after pricing validation. |
| Support | Documentation, help and support workflow. |
| Analytics | Privacy-reviewed product usage analytics. |
| Deployment | Repeatable environments and release process. |

## 8.1 Potential Commercial Model

The PRD identifies SaaS as a future business direction but does not establish a validated price. Therefore pricing is intentionally left open until pilot evidence and customer discovery support a decision.

| Model | Possible Unit | Status |
| --- | --- | --- |
| Usage-based | Per interview / monitored session | Candidate model — validate |
| Subscription | Per organization / month | Candidate model — validate |
| Tiered | Different usage/features by plan | Candidate model — validate |
| Enterprise | Contracted deployment/service | Future |

# 9. Stage 6 — Enterprise Scale

Enterprise scope should be earned by actual product demand and technical requirements.

| Area | Enterprise Direction |
| --- | --- |
| Multi-tenancy | Strong tenant isolation and organization-level data boundaries. |
| Security | Formal security controls, access governance, auditability and secure operations. |
| Scalability | Benchmark and provision concurrent interview capacity based on measured workloads. |
| Integrations | ATS/interview-platform APIs and other validated integrations. |
| Deployment options | Cloud/SaaS and additional deployment models only where justified. |
| Governance | Retention, audit, access, model/version traceability and operational policies. |
| Analytics | Organization-level operational and integrity analytics with privacy controls. |
| Support | Defined customer support and incident-management processes. |

# 10. Technical Maturity Roadmap

| Stage | Architecture Focus | AI/ML Focus | Data Focus |
| --- | --- | --- | --- |
| MVP | Modular application; basic real-time path. | Selected CV/event detection. | Interview/session/event/evidence baseline. |
| Internal Validation | Reliability and observability. | Controlled evaluation. | Test datasets and reproducibility. |
| Pilot | Stable deployment and failure handling. | Measure real-world limitations. | Consent, retention and evidence handling. |
| V2 | Expand processing modules. | Audio/NLP and multimodal fusion where validated. | Richer event and model metadata. |
| SaaS | Operational deployment, organization isolation. | Model versioning and monitoring. | Governance, retention and access controls. |
| Enterprise | Measured horizontal/concurrent scaling. | Robust model lifecycle and evaluation. | Auditability, isolation and enterprise governance. |

# 11. Go-to-Market Learning Path

The roadmap should move from a narrow user problem to repeatable adoption rather than attempting broad market coverage immediately.

Identify one primary use case: interview-integrity monitoring for remote interviews.

Build a controlled MVP around that use case.

Run internal validation.

Run a small pilot with a target user group.

Document recurring pain points and objections.

Refine the product around validated needs.

Define a repeatable onboarding process.

Test commercial packaging only after users demonstrate meaningful value.

Expand into integrations and enterprise workflows when demand and technical evidence justify it.

## 11.1 Initial Customer Discovery Questions

What integrity problems occur most often in your remote interviews?

Which signals do interviewers currently review?

How much time is spent reviewing suspicious events?

Which alerts would be actionable during a live interview?

What evidence would a reviewer need to trust an alert?

What false-positive behaviour would make the product unusable?

What monitoring disclosures or policies are required in your workflow?

Would you prefer standalone use or integration into an existing hiring platform?

# 12. Product Metrics Framework

Metrics are measurement definitions, not current results.

| Metric Group | Example Metrics | Stage |
| --- | --- | --- |
| Activation | Interview created, system check completed, interview joined. | MVP/Pilot |
| Engagement | Live monitoring use, alert opened, evidence opened, report opened. | Pilot/SaaS |
| Workflow | Interview completion, critical workflow failure rate. | MVP onward |
| Detection quality | Precision, recall, F1, false-positive and false-negative rates. | Validation onward |
| Real-time | Detection-to-alert latency. | MVP onward |
| Reliability | Session failures, component failures, recovery rate. | Validation onward |
| Business | Pilot conversion, repeat usage, retention, revenue. | Commercial stages |
| Support | Issue volume and resolution time. | SaaS/Enterprise |

# 13. Stage-Gate Decision Framework

| Gate | Proceed When | Do Not Proceed When |
| --- | --- | --- |
| MVP → Validation | Core workflow is functional and testable. | Critical workflow is unstable or core monitoring is not reproducible. |
| Validation → Pilot | Limitations are documented and controlled tests are measurable. | Results are unknown or major failures remain unexplained. |
| Pilot → V2 | Users demonstrate a real need for broader integrity intelligence and MVP limitations are understood. | New AI features would add complexity without validated value. |
| V2 → SaaS | Core capabilities are stable enough for repeated use and operational requirements are known. | Reliability, privacy or model limitations are unacceptable. |
| SaaS → Enterprise | There is actual demand for enterprise capabilities and measured workloads justify them. | Enterprise infrastructure is being built only as a demonstration feature. |

# 14. Team Evolution

The six-member project team can initially operate by functional ownership, then introduce specialized operational responsibilities as the product grows.

| Function | Initial Responsibility |
| --- | --- |
| Product / Project Lead | Requirements, prioritization, stakeholder feedback, roadmap decisions. |
| Frontend | Public website, role dashboards, interview UI and design-system implementation. |
| Backend | Authentication, interview/session APIs, event/report APIs. |
| Computer Vision | Webcam signal processing and controlled evaluation. |
| NLP / Audio | Future speech/NLP capabilities and evaluation. |
| Integrity Engine / QA | Event correlation, risk logic, testing and evidence quality. |

Exact ownership can be mapped to individual team members in the Development Plan rather than hard-coded here.

# 15. Startup/Product Risks Across the Roadmap

| Risk | Roadmap Response |
| --- | --- |
| Building too much too early | Use stage gates and keep MVP narrow. |
| Weak detection validity | Measure precision/recall/F1 and false positives/negatives before making claims. |
| False accusations | Evidence-first design and human review. |
| Privacy/consent problems | Define disclosure, retention and access policies before pilots/production. |
| Browser limitations | Maintain a capability matrix and graceful degradation. |
| High inference cost | Benchmark before cloud scaling; use efficient processing. |
| No validated willingness to pay | Customer discovery and pilot before billing implementation. |
| Feature sprawl | Every new feature must map to a user problem and roadmap stage. |
| Vendor lock-in | Keep AI/monitoring modules replaceable where practical. |
| Operational complexity | Introduce enterprise infrastructure only when usage requires it. |

# 16. Product Differentiation Development Path

The product's differentiation should be built from validated capabilities rather than marketing claims. The current direction is to combine multiple integrity signals and present them as reviewable evidence.

| Layer | Potential Product Capability | Validation Requirement |
| --- | --- | --- |
| Workflow | Purpose-built interview-integrity workflow. | User feedback. |
| Signals | Video + activity + future audio/NLP signals. | Technical feasibility and model evaluation. |
| Correlation | Combine multiple events into contextual risk indicators. | Measured usefulness and error analysis. |
| Evidence | Timestamped events and contextual evidence. | Reviewer usability. |
| Review | Human-in-the-loop review workflow. | Pilot behaviour. |
| Integration | Future ATS/platform APIs. | Customer demand and technical feasibility. |

# 17. Future Feature Backlog

| Feature | Roadmap Stage | Dependency |
| --- | --- | --- |
| Advanced audio analysis | V2 | Audio pipeline |
| Speech-to-text | V2 | Selected local/approved model |
| NLP AI-assistance indicators | V2 | Dataset + evaluation |
| Advanced evidence timeline | V2 | Event/evidence model |
| Advanced identity verification | V2/SaaS | Privacy/security + validation |
| Deepfake detection | Future | Validated model + compute |
| Organization management | SaaS | RBAC + tenant model |
| Billing | SaaS | Validated commercial model |
| ATS integrations | SaaS/Enterprise | API requirements + customer demand |
| Enterprise deployment options | Enterprise | Security + infrastructure validation |

# 18. Cost and Infrastructure Evolution

| Stage | Infrastructure Approach | Cost Principle |
| --- | --- | --- |
| MVP | Local development and appropriate free/low-cost validation services. | Minimize spend while proving functionality. |
| Internal Validation | Controlled deployment and benchmark environment. | Measure actual compute/storage needs. |
| Pilot | Stable hosted environment appropriate to pilot size. | Spend only where required for reliability. |
| V2 | Dedicated processing/storage choices based on benchmarks. | Optimize inference and retention. |
| SaaS | Production deployment with monitoring, backups and operational controls. | Cost per interview/session should be measured. |
| Enterprise | Scalable infrastructure and enterprise deployment options where justified. | Capacity planning based on actual workloads. |

Cost principle ₹0 development/validation is a useful initial constraint, but it should not be represented as a guarantee that production-scale video/audio AI processing will remain free. Production economics must be measured.

# 19. Trust, Privacy and Responsible-AI Maturity

| Stage | Minimum Trust Maturity |
| --- | --- |
| MVP | Clear monitoring disclosure and role-based access direction. |
| Validation | Test data governance and documented AI limitations. |
| Pilot | Consent/authorization process, retention decision and evidence-access controls. |
| V2 | Model/version traceability and structured uncertainty representation. |
| SaaS | Operational privacy/security controls, access auditability and data lifecycle controls. |
| Enterprise | Formal governance/compliance requirements as demanded by customers and applicable deployment context. |

# 20. Roadmap Traceability to Previous Documents

| Roadmap Element | PRD Link | UI/UX Link | Future Document Link |
| --- | --- | --- | --- |
| MVP interview workflow | PRD-FR-001 to 004 | UX-AUTH, UX-HR, UX-INT, UX-CAN | SRS / Architecture / Development |
| Video monitoring | PRD-FR-005 | UX-INT-002 | AI/ML / Testing |
| Suspicious events | PRD-FR-006 | UX-INT-002/003 | AI/ML / Database / Testing |
| Real-time alerts | PRD-FR-007 | UX-INT-002/003 | Architecture / Testing |
| Evidence | PRD-FR-008 | UX-INT-003 / UX-REP-001 | Database / Testing |
| Risk/integrity view | PRD-FR-009 | UX-INT-002 / UX-REP-001 | AI/ML / UI / Testing |
| Report | PRD-FR-010 | UX-REP-001 / UX-HR-004 | Database / Development / Testing |
| SaaS/enterprise | PRD business direction + future scope | Future organization/integration UX | Infrastructure / Architecture / Development |

# 21. Roadmap Governance and Change Control

New feature requests must identify the user problem they solve.

The feature must be mapped to an existing requirement or explicitly added through change control.

The team should identify dependencies and technical/privacy implications.

The feature should be assigned to MVP, V2, SaaS or Enterprise/Future rather than added informally.

Changes that affect the PRD baseline should be documented before propagating into technical documents.

Measured results should replace assumptions as the product is validated.

# 22. What 'Success' Means at Each Stage

| Stage | Success Definition |
| --- | --- |
| MVP | A coherent, usable end-to-end interview-integrity workflow exists. |
| Internal Validation | The team knows what works, what fails and how well supported scenarios are detected. |
| Pilot | Target users can use the workflow and provide evidence about usefulness, friction and limitations. |
| V2 | Broader multimodal intelligence adds validated value without undermining trust or reliability. |
| SaaS | Organizations can repeatedly use the product through a stable operational workflow. |
| Enterprise | The product can meet justified requirements for scale, governance, security and integration. |

# 23. Final Roadmap Summary

The intended product journey is not 'build every feature and then launch'. It is a sequence of evidence-based stages:

Build the smallest useful interview-integrity product.

Validate the technology under controlled conditions.

Pilot with real target users.

Use evidence from the pilot to determine which V2 intelligence capabilities are worth building.

Productize the validated workflow into a SaaS offering.

Add enterprise scale, governance and integrations only when actual requirements justify them.

North-star sequence MVP → Internal Validation → Pilot → V2 — Integrity Intelligence → SaaS Productization → Enterprise Scale

# 24. Handoff to the Remaining Technical Documents

| Document | Roadmap Dependency |
| --- | --- |
| SRS | Defines detailed software requirements for the stage being implemented. |
| System Architecture | Defines how the selected stage is technically implemented and evolved. |
| Database Specification | Defines persistent entities/events/evidence needed by the current product stage. |
| AI/ML Specification | Defines model selection, datasets, evaluation and limitations for each intelligence stage. |
| Development Plan | Turns roadmap stages into executable tasks, milestones and team ownership. |
| Infrastructure Plan | Maps each stage to realistic deployment, compute, storage and operational requirements. |
| Testing & Evaluation | Provides evidence for stage-gate decisions. |

Document 10 baseline This roadmap intentionally contains no fabricated adoption, revenue, accuracy, market-size or performance claims. Those values should be added only after research, customer discovery or measured testing supports them.